FAMILY D · LEGAL & COMPLIANCE

# NFR, Operations, CI/CD & IaC Pack

The run-and-operate contract — service-level objectives and error budgets, the delivery pipeline and infrastructure-as-code, observability, disaster recovery, and incident management that keep the platform reliable and its legal clocks honoured.

## Document Control

| Field | Detail |
| --- | --- |
| Document code | EQR-23 |
| Document title | NFR, Operations, CI/CD & IaC Pack |
| Version | 2.0 (refreshed) |
| Date | 9 July 2026 |
| Status | Issued for build |
| Owner | Head of SRE / Platform |
| Classification | Confidential — Internal |
| Companions | EQR-01 §15 · EQR-14 (security) · EQR-24 (test) · EQR-16 (deployment diagram) |

# Contents

(Right-click and choose “Update Field”, or press F9, to populate the table of contents.)

# 1. Service-Level Objectives & Error Budgets

| SLI | SLO | Error budget / note |
| --- | --- | --- |
| Availability (core case svcs) | 99.9% monthly | ~43 min/month; excludes graceful-degradation modes |
| API latency | P95 < 400 ms; P99 < 900 ms | per critical endpoint |
| Page load (low bandwidth) | < 2 s meaningful paint | Core Web Vitals (EQR-26) |
| Clock correctness | 100% statutory clocks fire before breach | a missed clock = Sev-High incident |
| Durability (audit/outcomes) | No data loss | RPO ≤ 15 min for core; audit recovers last |
| Recovery | RTO ≤ 2 h core | tested via failover game-days |

# 2. Capacity & Scaling

Stateless services scale horizontally behind the gateway; autoscaling on CPU/RPS/queue depth.

Bulk NBFC intake sized for 10k+ cases per batch via async workers and backpressure.

Read models (case-status, search) scale independently of the write path (CQRS, EQR-21).

Load tests establish per-service headroom; capacity reviewed each phase gate.

# 3. CI/CD Pipeline

| Stage | Gate |
| --- | --- |
| Commit / PR | Trunk-based; short-lived branches; required reviews |
| Build | Lint, type-check, unit tests, SBOM, dependency & secret scan |
| Test | Integration + contract tests (OpenAPI), a11y checks, migration shadow-run |
| Security | SAST/DAST, container scan, license check |
| Stage | Deploy to staging; E2E + performance smoke; manual approval |
| Production | Progressive delivery (canary/blue-green); auto-rollback on SLO breach |

# 4. Environments & Infrastructure-as-Code

Environments: dev → staging → production (+ ephemeral PR previews); prod in an India region (residency).

All infrastructure defined as code (Terraform); no manual console changes; drift detection.

Config & secrets in a managed secrets store; per-environment; least-privilege service identities.

Containerised (Kubernetes) with multi-AZ; DR region warm standby (EQR-16 §9).

Feature flags gate release from deploy; per-tenant rollout.

# 5. Observability

Traces: OpenTelemetry across services; correlation IDs from gateway to DB.

Metrics: Golden signals per service + business KPIs (cases filed, time-to-resolution, SLA breaches).

Logs: Structured, PII-free, shipped to SIEM; retention per policy.

Dashboards: Per-service health + the Compliance Cockpit (legal clocks) (EQR-15 #8).

Alerting: Pre-breach clock alerts; SLO burn-rate alerts; on-call paging.

# 6. Reliability & Disaster Recovery

Multi-AZ core; automated backups with point-in-time recovery; monthly restore drills.

DR region warm standby; RPO ≤ 15 min / RTO ≤ 2 h; quarterly failover game-days with evidence.

Graceful degradation: if video or AI is down, filing, documents and e-sign remain available.

Backpressure and circuit breakers protect the write path during spikes.

# 7. Incident Management & Operations

Severity model (Sev-1..4); a missed statutory clock or confidentiality breach is Sev-High regardless of user impact.

On-call rotation, runbooks, and blameless post-incident reviews; action items tracked.

Breach response integrates the DPDP 72-hour timeline (EQR-14 §10).

Change management: rulesets/fees/templates versioned and peer-approved (CAB).

Support is tiered and audit-aware; staff actions on confidential cases are logged.

End of EQR-23 v2.0.