FAMILY A · STRATEGY & GOVERNANCE

# Risk Register, ADR Log, Notifications & Delivery Backlog

The delivery and governance companion — a scored risk register, the architecture decision log, the notification/message template library, and a phased delivery backlog with a Phase-1 sprint plan, team and build-vs-buy view.

## Document Control

| Field | Detail |
| --- | --- |
| Document code | EQR-28 |
| Document title | Risk Register, ADR Log, Notifications & Delivery Backlog |
| Version | 2.0 (refreshed) |
| Date | 9 July 2026 |
| Status | Issued — living document |
| Owner | Founder / Delivery Lead / Architecture Board |
| Classification | Confidential — Internal |
| Companions | EQR-01 §16–17 · EQR-15 (roadmap) · EQR-14 (controls) · EQR-06 (notifications) |

# Contents

(Right-click and choose “Update Field”, or press F9, to populate the table of contents.)

# 1. Risk Register

Scored on likelihood × impact (1–5 each; score = L×I). ‘Residual' is after mitigation. Keep this living, with named owners and a review cadence (EQR-00 §7).

| ID | Risk | L×I (inh.) | Mitigation | Residual | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Enforceability challenge to online award/settlement | 4×5=20 | Timestamps, custody, execution bundle, S.36/S.27 alignment (EQR-02/04) | 8 | Legal |
| R-02 | DPDP breach / non-notification | 3×5=15 | 72-hr runbook, encryption, consent, drills (EQR-14) | 6 | DPO |
| R-03 | Two-sided cold start | 4×4=16 | Academy→empanelment; lead mandated NBFC volume | 8 | Founder |
| R-04 | POSH/marital confidentiality breach | 2×5=10 | Field-encryption, need-to-know, break-glass (EQR-14) | 4 | CISO |
| R-05 | AI error/bias in Explorer | 3×4=12 | Advisory-only, grounding, governance (EQR-07/14) | 6 | Head of AI |
| R-06 | Regulatory change (Arb. Bill, DPDP) | 4×3=12 | Config-over-code, ruleset versioning | 6 | Legal/Arch |
| R-07 | Incumbent competition | 4×3=12 | Multi-segment breadth + transparent pricing + Private Court | 8 | Founder |
| R-08 | Payment/escrow failure or fraud | 2×4=8 | Reconciliation, escrow controls, PCI via processors (EQR-08) | 4 | Finance |
| R-09 | Key-person / hiring bottleneck | 3×3=9 | Documented specs (this set), phased hiring plan | 4 | Founder |
| R-10 | Scope/focus dilution | 4×3=12 | Sequencing (win one lane first), phase gates | 6 | Founder |

# 2. Architecture Decision Records (ADR log)

Key decisions, why, and the trade-off accepted. Each ADR is immutable once accepted; superseding decisions get a new ID.

| ADR | Decision | Rationale / trade-off |
| --- | --- | --- |
| ADR-01 | Configuration over code (rulesets) | Multi-segment/jurisdiction without rewrites; cost: a Ruleset Studio to build (EQR-15 #1) |
| ADR-02 | Event-sourced core + CQRS | Auditability, replay, case-status/regulator reads; cost: added complexity (EQR-21) |
| ADR-03 | AI advisory-only, human-in-the-loop | Legal defensibility & trust; cost: slower than full automation (EQR-07) |
| ADR-04 | Multi-tenant, logical isolation + RLS | Shared engine, per-tenant config; cost: strict policy discipline (EQR-22) |
| ADR-05 | Payments split at source (Route) + escrow | Transparent neutral payouts; cost: processor coupling (EQR-08) |
| ADR-06 | India-region residency + DR region | DPDP compliance & resilience; cost: infra spend (EQR-23) |
| ADR-07 | Schema-driven forms | UI/API/DB stay in lockstep; cost: a form engine to build (EQR-20) |
| ADR-08 | Next.js SSR for public, CSR app | SEO + rich app; cost: two rendering modes (EQR-25/26) |

# 3. Notification & Message Template Library

Catalog of transactional messages; channels per trigger. Content is i18n-keyed (EQR-25) and on-platform-first (EQR-14). Skeletons only — final copy per EQR-10 voice.

| Trigger | Channels | Content skeleton |
| --- | --- | --- |
| Case filed / acknowledged | Email, in-app, SMS | ‘Your case {id} is filed. Track it here {link}.' |
| Response due (clock) | Push, in-app, SMS | ‘A response in case {id} is due by {date}. Respond {link}.' |
| Neutral appointed | Email, in-app | ‘{Neutral} has been appointed to case {id}.' |
| Hearing scheduled/reminder | Push, email, SMS/WhatsApp | ‘Hearing for {id} on {datetime}. Join {link}.' |
| Payment due / receipt | Email, in-app | ‘Fee {amount} due for {id}. Pay {link}.' / receipt |
| Outcome signed | Email, in-app | ‘The {award/settlement} in {id} is signed & stamped. Download {link}.' |
| Settlement paid / payout | Email, in-app | ‘Funds released for {id}.' / ‘Payout {amount} sent.' |
| Clock amber/red (internal) | In-app, ops alert | Compliance Cockpit alert (EQR-23) |
| Escalation received (enterprise) | Webhook, email | ‘Ticket {ref} escalated → case {id}.' |

# 4. Delivery Backlog (epics → stories)

Epics mapped to the phased roadmap (EQR-01 §16). Each epic decomposes into stories with acceptance criteria (EQR-24). Illustrative slice below.

| Epic | Sample stories | Phase |
| --- | --- | --- |
| E1 Identity & onboarding | Party reg (F1), KYC (VideoKYC/DigiLocker), entity KYB, MFA | 1 |
| E2 Intake & case engine | Filing wizard (F5), scrutiny, state machine, clocks | 1 |
| E3 One pillar E2E (NBFC/commercial) | Conciliation→arbitration, notice, e-sign/e-stamp, execution bundle | 1 |
| E4 Payments | Razorpay, invoice, split, escrow, receipts | 1 |
| E5 Dispute Explorer | Guided intake, Claude call, viability report, hand-off | 1 |
| E6 Neutral supply | Empanelment, allocation, conflict check, payouts | 2 |
| E7 Trust segments | Family & POSH modules, confidentiality tiers | 2 |
| E8 Private Court + API | Tenant setup, embed/white-label, escalation, PayPal | 3 |
| E9 Mobile apps | Party & neutral apps (EQR-11) | 3 |
| E10 Cross-border & AI depth | International modules, AI-facilitated settlement | 4 |

## 4.1 Phase-1 sprint plan (illustrative, 2-week sprints)

| Sprint | Goal |
| --- | --- |
| S1–S2 | Foundations: identity, tenancy, design system, CI/CD, DB core (EQR-19/21/22/23) |
| S3–S4 | Intake & case engine + form engine (E1, E2, EQR-20) |
| S5–S6 | One-pillar proceedings + notice + e-sign/e-stamp (E3) |
| S7 | Payments + escrow (E4) |
| S8 | Dispute Explorer v1 (E5) |
| S9 | Case-status explorer + dashboards + hardening |
| S10 | UAT, security & a11y pass, ‘first award' dry-run, launch prep |

# 5. Team & Build-vs-Buy

| Function | Phase-1 need | Build vs buy |
| --- | --- | --- |
| Engineering | 2 FE, 3 BE, 1 platform/SRE | Build core; buy payments/eSign/video/AI |
| Product/Design | 1 PM, 1 designer | Build design system (EQR-19) |
| Legal-ops | 1–2 (rulesets, modules) | Build rulesets; outside counsel for review |
| QA/Sec | 1 QA (+ pen-test vendor) | Buy pen-test; build test suites |
| Neutral supply | Panel lead + Academy | Partner (IMI/ACI) for accreditation |

Living document. The register, ADR log and backlog belong in version control with owners and the review cadence (EQR-00 §7). Advisory-grade is a process, not a one-time artefact.

End of EQR-28 v2.0.