EQUATOR RESOLUTION

Risk Register & Architecture Decision Log

Scored risks (inherent vs residual) with owners & mitigations · ADRs with options considered

Governance evidence: every risk owned, every decision deliberate

Document DOC-09  ·  Version 1.0  ·  June 2026  ·  CONFIDENTIAL

# Document Control

| Field | Detail |
| --- | --- |
| Document title | Risk Register & ADR Log |
| Document code | DOC-09 |
| Version | 1.0 |
| Date | June 2026 |
| Status | Issued for review |
| Owner (author) | Founder / Architecture |
| Reviewer | Engineering & Legal Leadership |
| Approver | Founder |
| Classification | Confidential — Internal |
| Intended audience | Architecture review board, engineering, risk, compliance |
| Related documents | See Master Index & Reading Guide (DOC-00) |

# Contents

# 1. Risk Scoring Method

Each risk is scored on Likelihood (1–5) × Impact (1–5) to a severity (L×I, 1–25). We record the inherent score (before controls), the mitigation, and the residual score (after controls). Risks scoring ≥15 residual require board attention; 8–14 require an owner and active mitigation; ≤7 are monitored.

| Band | Score | Meaning | Action |
| --- | --- | --- | --- |
| Critical | 15–25 | Severe & likely | Board attention; mitigate before launch |
| High | 8–14 | Material | Owner + active mitigation |
| Moderate | 4–7 | Manageable | Monitor; periodic review |
| Low | 1–3 | Minor | Accept; review at cadence |

# 2. Risk Register

Columns: ID · risk · category · Inherent (L×I=S) · mitigation · Residual (S) · owner.

| ID | Risk | Cat. | Inh. | Mitigation | Res. | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| RISK-001 | Regulatory change breaks compliance / clocks | Compliance | 4×5=20 | Configurable rulesets + versioning (ADR-010); legal watch; controls register | 8 | Compliance Lead |
| RISK-002 | E-signed award/MSA challenged on service/authenticity | Legal | 3×5=15 | Service-of-process certificates (ADR-009); certified e-sign/e-stamp; tamper-evident audit | 6 | Legal Lead |
| RISK-003 | Confidentiality breach of POSH/marital data | Security | 3×5=15 | Tiered field encryption; need-to-know; break-glass logging (ADR-006); audit | 6 | Security Lead |
| RISK-004 | Neutral conflict of interest undermines award | Legal | 3×4=12 | Conflicts engine (ADR-002); declarations; re-check on new party | 6 | Ops Lead |
| RISK-005 | Two-sided cold-start (no liquidity) | GTM | 4×4=16 | Anchor NBFC partner; Academy seeds neutrals; phased launch | 9 | Founder |
| RISK-006 | Bulk-intake data quality (NBFC) | Operational | 4×3=12 | Validation, idempotency, exception queues, reconciliation (ADR-004) | 6 | Eng Lead |
| RISK-007 | Multi-party/consolidation modelled too late | Technical | 3×3=9 | case_groups/relationships in schema now (ADR-015) | 4 | Architect |
| RISK-008 | AI over-reliance / erroneous output relied on | Trust | 3×4=12 | Advisory-only; provenance; tier policy; human gate (ADR-012) | 6 | Architect |
| RISK-009 | Data-residency / cross-border non-compliance | Compliance | 3×4=12 | Residency zones; India-in-India; per-jurisdiction config (ADR-014) | 4 | Compliance Lead |
| RISK-010 | Vendor lock-in (KYC/eSign/video) | Technical | 3×3=9 | Provider-abstraction adapters; ≥2 providers per capability | 4 | Architect |
| RISK-011 | Scaling cost outruns revenue | Financial | 3×4=12 | Managed services; autoscaling; async pipelines; scenario model | 6 | Founder/CFO |
| RISK-012 | Mediated settlement undone (coercion/non-disclosure) | Legal | 3×4=12 | Screening, disclosure affidavits, reality-testing, clean record | 6 | Legal Lead |
| RISK-013 | Incumbent expands into Equator's segments | Market | 4×3=12 | Breadth + Private Court + Academy moat; compliance depth | 8 | Founder |
| RISK-014 | Key-person / talent dependency | Operational | 3×3=9 | Documentation (this set); cross-training; runbooks | 6 | COO |

Residual posture After mitigation, no risk remains ‘Critical’. The two highest residual risks are GTM cold-start (RISK-005) and regulatory change (RISK-001) — both owned, both with active mitigation. Risks are reviewed at each phase gate; new risks are added with the same scoring.

# 3. Architecture Decision Records (ADR Log)

Each ADR records the decision, the context, the options considered, the choice, and the consequences. This is what shows decisions were deliberate, not defaults.

| ID | Decision | Context | Options | Chosen | Consequences |
| --- | --- | --- | --- | --- | --- |
| ADR-001 | Configurable state machine for case lifecycle | Need one engine across 4 pillars + jurisdictions | (a) Hard-coded flows per pillar; (b) Config-driven state machine; (c) BPM engine | (b) Config-driven transition table in config-svc | New pillar/jurisdiction = config, not code; needs strong config governance |
| ADR-002 | Conflicts engine as a graph | Self-declaration insufficient for award integrity | (a) Checkbox declaration; (b) Conflicts graph w/ auto-check | (b) Graph of neutral/party/counsel/firm edges | Stronger independence; more build + data upkeep |
| ADR-004 | Async bulk intake pipeline | NBFC volume needs throughput & idempotency | (a) Sync per-case API; (b) Queue + workers + idempotency keys | (b) Async pipeline w/ exception queue | Scales; adds eventual-consistency handling |
| ADR-005 | Certified e-sign + e-stamp | Outcomes must be enforceable | (a) Simple e-sign; (b) Aadhaar/certified e-sign + e-stamp | (b) Certified path w/ certificate of authenticity | Enforceability; provider integration overhead |
| ADR-006 | Confidentiality tiers w/ field encryption | POSH/marital data is special-category | (a) Uniform encryption; (b) Tiered keys + field-level for POSH | (b) Tiered model (Standard/High/POSH) | Strong protection; key-management complexity |
| ADR-008 | Escalation contract object | Hand-offs break confidentiality/consent | (a) Implicit transition; (b) Explicit escalation_contract | (b) Consent + sealed-items manifest per hand-off | Defensible; one mechanism reused everywhere |
| ADR-009 | Service-of-process certificates | Awards challenged on service | (a) Send-only notifications; (b) Service engine + certificate | (b) Attempts + deemed-service + hashed certificate | Survives challenge; more records |
| ADR-010 | Ruleset versioning + case pinning | Regulation changes mid-case | (a) Single mutable ruleset; (b) Versioned + effective-dated + pinned | (b) Pin version at registration | Compliance safety; version management |
| ADR-012 | AI advisory-only + governance | AI must not adjudicate | (a) AI in workflow; (b) Advisory layer w/ provenance + tier policy | (b) Human-gated, attributed, tier-restricted | Trust + regulatory readiness; throughput limited by review |
| ADR-014 | Per-jurisdiction residency zones | DPDP + global expansion | (a) Single region; (b) Residency zones per jurisdiction | (b) Route tenants to zone; share code not data | Compliant expansion; infra duplication |

ADR status legend: all above are Accepted. Superseded ADRs are retained with a pointer to the replacement. End of DOC-09 v1.0.