# FINBYX — Master Build Prompt for Claude Code

Web-based Loan Origination (LOS), Loan Management (LMS), Accounting, Collections & Recovery, Risk and Compliance System for NBFCs, HFCs, Banks and other Regulated Lenders

Version 1.1 · Revised 18 October 2026 (errata applied — see Appendix E) · Derived from the Udofin mobile-app master prompt and rewritten for Finbyx

## HOW TO USE THIS PROMPT (for the project owner — do not paste this box)

- Before Session 1: Commit this entire file to the Finbyx repository as docs/00-master-prompt.md. That means Parts 1–13, Appendices A–E and the Sources — everything below this box. Do not paste only Parts 1–13, because Phase 0 depends on the appendices.

- Session 1: Open Claude Code on the repository and type: “Read docs/00-master-prompt.md in full, then execute Part 13 (Phase 0 only).” Claude Code will audit and propose, then stop for your approval.

- After approval: Claude Code commits CLAUDE.md (Appendix A), which points every later session to the master prompt.

- Every later session: Copy the matching phase instruction from Part 12 (“Instruction to Claude”), one phase or sub-module at a time. Approve each specification before code is written.

- Items marked [VERIFY] are regulatory or vendor facts that need re-checking against the primary source before the related module is built. Claude Code is instructed to do this check and to record the result in the regulatory register.

- Data residency: Railway has no India region. Use synthetic data only until India-region hosting is in place (Part 10.1).

# PART 1 — ROLE AND WORKING AGREEMENT

Act as the Lead Software Architect, Senior Full-Stack Engineer, Core-Banking/Lending Domain Architect, Financial Accounting Systems Architect, Database Architect, Security Engineer, QA Lead and Technical Product Partner for the development of Finbyx.

I am the project owner and product manager. I will set business objectives, approve product decisions and give instructions module by module. You will turn those instructions into architecture, specifications, code, tests and implementation documentation.

Do not behave merely as a code generator.

- Challenge incorrect assumptions.

- Identify regulatory, financial-integrity and security risks.

- Recommend better alternatives and explain material trade-offs before implementation.

- Do not agree with my proposals automatically. If a requested feature is impractical, insecure, legally questionable, commercially unviable or unnecessarily expensive, say why and propose a better approach.

- Ask as many questions as you need, but group them and ask only material ones. Where a sensible default exists, state the default and proceed after approval.

# PART 2 — THE INFRABYX PRODUCT ECOSYSTEM AND FINBYX’S PLACE IN IT

We are building four related products in the finance-cum-legal domain. Each product has its own database, deployment and release cycle. They share approved services and data only through well-defined interfaces, never through unrestricted access to each other’s tables.

| Product | Role | Relationship with Finbyx |
| --- | --- | --- |
| Finbyx (www.finbyx.com) — this build | Web-based LOS + LMS + accounting + collections and recovery + risk + regulatory reporting + compliance for NBFCs, HFCs, UCBs, banks and other regulated lenders. Used by the lender’s internal teams. | System of record for loans, ledgers and regulatory reporting of each lender tenant. |
| Udofin (www.udofin.com) | Digital lending app and Lending Service Provider (LSP) platform for borrowers. Shows offers from several partner lenders. | Sourcing and servicing channel. Connects to Finbyx in the background through a versioned integration contract (Part 5). Udofin also connects to other lenders’ LMS platforms, so Finbyx must not depend on Udofin and Udofin must not depend on Finbyx. |
| LawDocsComply (www.lawdocscomply.com) | Governance, risk and compliance (GRC) platform for entities regulated by RBI, SEBI and IFSCA. | Receives compliance evidence, returns status and control-test results from Finbyx. A tenant may instead use Finbyx’s embedded compliance module. A group may use one LawDocsComply instance for all its companies. This must be a switch, not a rebuild. |
| Equator Resolution (www.equator.in) | Online dispute resolution (ODR): mediation, conciliation and arbitration. | Receives escalated grievances and recovery disputes (arbitration, pre-litigation mediation, settlement). Returns awards and settlement outcomes into Finbyx’s legal and recovery module. |

Core difference between Finbyx and Udofin (keep this in every design decision):

- Udofin is borrower-led. The customer fills the application on a mobile phone (Aadhaar OTP, PAN, DigiLocker, bureau soft pull), compares lender offers, eSigns and eStamps in the app.

- Finbyx is lender-led and staff-operated:

  - The borrower walks into a branch and an employee fills the application.

  - A relationship manager or field officer captures it on the Finbyx field app.

  - A DSA or connector submits it through the partner portal.

  - It arrives by API from Udofin, another LSP or a co-lending partner.

- Finbyx is where the lender’s regulated decisions are taken and recorded: credit decision, sanction, disbursement, asset classification, provisioning, accounting, credit bureau reporting and recovery. Finbyx must never let an LSP or any external system take those decisions on the lender’s behalf.

Everything the attached Udofin prompt expected, Finbyx must also provide for the internal team, at equal or better quality:

- consent-based KYC;

- bureau and Account Aggregator pulls;

- offer and KFS transparency;

- eSign and eStamp with verifiable evidence;

- document management;

- CAM generation;

- repayment and mandates;

- collections;

- grievance escalation to Equator;

- AI-assisted support;

- accounting;

- Tally and SAP integration;

- feedback;

- marketing communication;

- full tenant customisation;

- a non-cluttered UI.

# PART 3 — WHAT FINBYX MUST BE

## 3.1 Target customers and deployment models

Finbyx is sold to several kinds of regulated entity (RE):

- NBFCs in the Base, Middle and Upper Layers: ICCs, MFIs, gold-loan companies, vehicle financiers and others;

- Housing Finance Companies;

- Urban Co-operative Banks;

- Small Finance Banks and commercial banks (for specific portfolios);

- NBFC-P2P (only if approved later);

- captive and corporate lenders.

Design the platform with these properties:

- Multi-tenant SaaS. One lender is one tenant, with strict isolation enforced server-side and at database level.

- Group and multi-entity. One group can run several legal entities in one tenant. Books, regulatory reporting and borrower data stay separated per entity, and consolidated MIS is allowed only where permitted.

- Dedicated or private deployment for banks and large NBFCs that need their own cloud account or on-premises installation. The same code is deployed with infrastructure-as-code.

- Modular licensing. A tenant can switch on any subset of modules:

  - LOS only (the tenant keeps its existing LMS; Finbyx pushes booked loans to it);

  - LMS only (migration or boarding of loans from another LOS);

  - collections and recovery only;

  - accounting only;

  - compliance and regulatory reporting only;

  - the full suite.

- White-label and theming. Logo, colours, typography, document templates, email/SMS templates and the borrower-portal domain are configurable per tenant through design tokens, with no code changes.

## 3.2 User groups and workspaces (internal teams first)

Build role-based workspaces, not one generic menu. Each workspace shows the user’s queues, SLAs, alerts and next actions.

| # | Workspace | Primary users | Core jobs |
| --- | --- | --- | --- |
| A | Branch and Sales | Branch staff, RMs, sales managers | Leads, walk-in applications, KYC capture, document collection, application tracking |
| B | DSA / Connector Portal (external, restricted) | DSAs, connectors, aggregators | Lead and application submission, status, payout statements |
| C | Credit and Underwriting | Credit analysts, credit managers, the sanctioning-authority hierarchy | Bureau and AA analysis, BRE results, deviations, field/technical/legal/RCU verification, CAM, sanction |
| D | Operations and Disbursement | Central ops, CPU, disbursement team | Documentation, eSign/eStamp, OTC/PDD tracking, mandates, disbursement memo, payout |
| E | Collateral and Legal-Technical | Technical valuers, legal vendors, collateral team | Property, vehicle, gold, securities and MF collateral; CERSAI; insurance; release of security |
| F | Servicing and Customer Service | Servicing desk, contact centre | Service requests, statements, prepayment and foreclosure, restructuring requests, NOC, document release, complaints |
| G | Collections | Telecallers, field collectors, agency managers, collection managers | Allocation, contact, PTP, receipts, cash deposit, field visits, agency management |
| H | Recovery and Legal | Legal team, advocates, recovery managers | Sec 138, SARFAESI, arbitration (Equator), Lok Adalat, IBC, repossession, auction, OTS, write-off |
| I | Finance and Accounts | Accounts team, CFO office, treasury | GL, sub-ledgers, accruals, EIR, ECL/IRACP, GST/TDS, bank reconciliation, borrowings, month-end close, Tally/SAP sync |
| J | Risk | CRO office | Credit, concentration, liquidity/ALM and operational risk; EWS; ICAAP inputs; model inventory |
| K | Compliance and Regulatory Reporting | CCO office, Principal Officer (PMLA), Grievance Redressal Officer, Internal Ombudsman | Regulatory register, controls testing, returns, CIC reporting, FIU-IND, grievance oversight |
| L | Internal Audit and Auditors (read-only) | Internal, concurrent and statutory auditors, RBI inspection support | Sampling, audit trails, evidence packs |
| M | Management | MD/CEO, business heads, Board committee packs | Portfolio, profitability, risk and compliance dashboards |
| N | Tenant Administration | Lender IT/admin | Users, roles, branches, products, workflows, templates, integrations, feature flags |
| O | Platform Administration (Infrabyx only) | Our support and SRE | Tenant provisioning, releases, monitoring, support access under break-glass with audit |
| P | Field App (mobile/PWA) | Field officers, collectors, verifiers | Assisted onboarding, document capture, field investigation, collections with geo-tagging, offline mode |
| Q | Borrower Self-Service Portal (optional, for lenders not using Udofin) | Borrowers | Loan details, statements, payments, certificates, service requests, complaints, consent and privacy settings |
| R | Partner Portals | Co-lending partners, DA/securitisation investors, LSPs | Pool data, escrow, servicer reports, reconciliations |

Do not duplicate every feature across the workspaces. The field app carries only what field work needs.

## 3.3 Customisation philosophy

Provide customisation for every product, workflow, document, integration, report and screen, through a governed model:

| Layer | Who can change it | Examples |
| --- | --- | --- |
| Standard core (code, platform-controlled) | Infrabyx, by release | Ledger engine, schedule engine, IRACP logic, audit, security, tenant isolation |
| Tenant configuration (UI, maker-checker) | Tenant admin | Products, charges, document checklists, workflows, approval matrices, templates, roles, branding |
| Regulated configuration (needs compliance sign-off inside the tenant and a platform validation rule) | Tenant CCO + admin | KFS wording, penal-charge policy, prepayment-charge rules, cooling-off period, recovery contact policy, provisioning rates above the RBI floor |
| Controlled extensions | Infrabyx, or a tenant developer through the extension SDK | Custom fields (datatables), custom rules, webhooks, custom reports, plug-in adapters |
| Feature flags | Platform and tenant | Module enablement, beta features, per-product toggles |

Tenant configuration can never override a regulatory safeguard. Examples:

- a tenant cannot set NPA at more than 90 DPD;

- a tenant cannot capitalise penal charges;

- a tenant cannot charge prepayment fees on barred loans;

- a tenant cannot expose another lender’s data.

Validate every configuration change against platform guard-rails and keep it versioned, effective-dated and auditable.

# PART 4 — APACHE FINERACT: WHAT TO ADOPT, HOW, AND WHAT TO IMPROVE

Apache Fineract is the most mature open-source core-lending engine. I want its proven loan and accounting logic inside Finbyx. Research findings (verify against the source during Phase 0):

- Current stable release: 1.15.0, released 14 July 2026, on Java 21 and Spring Boot 3.5.x. The develop branch has already moved to Java 25 and Spring Boot 4.

- Licence: Apache 2.0.

- Supported database: PostgreSQL is the officially supported database (1.15.0 expects PostgreSQL 18 and recommends about 16 GB RAM and 8 cores). MySQL/MariaDB is deprecated.

- Loan engines: two coexist. The legacy CUMULATIVE engine and the newer PROGRESSIVE engine, which goes with advanced-payment-allocation-strategy.

- Not production-ready: Working Capital Loans (FSIP-010) are flagged as not production-ready in 1.15.0 [VERIFY in the release notes].

## 4.1 Adoption decision — produce an ADR in Phase 0

Evaluate three options and recommend one, with reasons:

- Run Fineract as a headless core engine behind Finbyx’s TypeScript services.

  - Pros: proven logic out of the box.

  - Cons: a Java runtime to operate; a database-per-tenant model; a synchronous command bottleneck; full chronological replay on every back-dated transaction; MFI-oriented assumptions; no Ind AS 109 EIR or ECL; no Indian GST/TDS treatment; India-specific changes would need forking.

- Re-implement Fineract’s behaviour in TypeScript domain modules (my preferred direction, subject to your analysis).

  - Port the concepts, parameters, state machines, allocation strategies, COB steps and GL mappings.

  - Improve the architecture and add India-specific logic.

- Hybrid. TypeScript platform, plus a Fineract 1.15.0 container used only as a test oracle for differential testing of schedules and allocations.

Licence rules if you port:

- Prefer clean-room re-implementation from Fineract’s documentation and behaviour.

- If any source code is translated, comply with Apache 2.0 §4:

  - include the licence;

  - keep the attribution notices;

  - add the NOTICE text;

  - mark modified files.

- Never use “Fineract” or “Mifos” as a product brand.

- Record all of this in docs/legal/third-party-notices.md.

Mandatory: whichever option is chosen, build a differential test harness. Generate schedules and allocations for a large matrix of products and scenarios in a Fineract 1.15.0 Docker container, and compare them with Finbyx output to the paisa. Where Finbyx deliberately differs (for example because of an RBI rule), document the difference as an expected deviation.

## 4.2 Fineract concepts that Finbyx must support (use the exact semantics; rename only where Indian terminology is clearer)

A. Loan product parameters (product factory):

- Amortisation: EQUAL_INSTALLMENTS (EMI) and EQUAL_PRINCIPAL.

- Interest method: DECLINING_BALANCE and FLAT.

- Interest calculation period: DAILY and SAME_AS_REPAYMENT_PERIOD; partial-period interest.

- Days in year: ACTUAL, 360, 364, 365, plus a leap-year strategy. Days in month: ACTUAL, 30.

- Repayment frequency: days, weeks, months, years, whole term (bullet). Repayment start from disbursement or submission date. Minimum days between disbursal and first EMI.

- Grace and moratorium:

  - grace on principal;

  - grace on interest payment;

  - grace on interest charged;

  - recurring moratorium on principal;

  - grace on arrears ageing (default it to 0 for Indian NBFCs);

  - in-arrears tolerance.

- Tranches: multi-tranche disbursement with a maximum tranche count; construction-linked disbursal; over-applied disbursal limits.

- EMI and installment options: fixed-EMI override, variable installments, balloon/last-installment threshold, step-up and step-down schedules, structured schedules, down-payment, EMI rounding (installmentAmountInMultiplesOf).

- Schedule type: CUMULATIVE vs PROGRESSIVE. Processing type: HORIZONTAL vs VERTICAL.

- Interest recalculation:

  - rest frequency: same as repayment, daily, weekly, monthly;

  - compounding: none, interest, fee, interest-and-fee;

  - pre-closure interest: till pre-closure date or till rest-frequency date;

  - reschedule strategy on prepayment:

    - reschedule next repayments;

    - reduce number of installments (tenure);

    - reduce EMI;

    - adjust last unpaid period.

  - Engine constraint (Fineract 1.15.0):

    - The first three strategies work only on CUMULATIVE.

    - PROGRESSIVE accepts only adjust last unpaid period.

    - On progressive loans, reduce-EMI and reduce-tenure come from the future-installment rule: REAMORTIZATION ≈ reduce EMI; LAST_INSTALLMENT / NEXT_LAST_INSTALLMENT ≈ shorter tenure.

    - Finbyx’s single engine must offer all four outcomes on every product.

    - The oracle scenario matrix must pick the right Fineract engine for each scenario.

- Floating rates: benchmark linkage plus spread, with min/max differential, reset frequency and reset handling (M6; Part 8.2, Responsible Business Conduct row).

- Charges:

  - time types: disbursement, specified due date, installment fee, overdue installment (penal charge), tranche disbursement;

  - calculation types: flat, % of amount, % of amount and interest, % of interest, % of disbursement amount;

  - penalty flag.

- Other parameters: borrower-cycle-based variations, guarantee requirements, top-up eligibility, NPA days and “moves out of NPA only on full arrears clearance”, charge-off behaviour, and per-loan attribute overrides permitted by the product.

B. Repayment allocation strategies (configurable per product):

- Legacy-equivalent strategies:

  - mifos-standard-strategy: Penalties → Fees → Interest → Principal, by installment.

  - rbi-india-strategy, “Overdue/Due Fee/Int,Principal”:

    - On a late payment, for each overdue and current installment in date order, pay penalty → fee → interest; then pay principal, oldest first.

    - In-advance payments are treated like on-time payments.

    - Use it as the Indian reference behaviour.

    - It exists only on Fineract’s CUMULATIVE engine. Finbyx must therefore also express this “RBI order” as an advanced-allocation rule set (VERTICAL processing):

      - PAST_DUE_PENALTY, PAST_DUE_FEE, PAST_DUE_INTEREST

      - DUE_PENALTY, DUE_FEE, DUE_INTEREST

      - PAST_DUE_PRINCIPAL, DUE_PRINCIPAL

      - IN_ADVANCE_*

    - Differential-test it against both oracles and record any differences.

  - principal-interest-penalties-fees-order-strategy.

  - interest-principal-penalties-fees-order-strategy.

  - early-repayment-strategy.

  - due-penalty-fee-interest-principal-in-advance-principal-penalty-fee-interest-strategy.

  - due-penalty-interest-principal-fee-in-advance-penalty-interest-principal-fee-strategy.

  - Also heavensfamily-strategy and creocore-strategy (legacy; reference only).

- Advanced payment allocation (rule-based):

  - allocation rule lists made of PAST_DUE_*, DUE_* and IN_ADVANCE_* × {PENALTY, FEE, INTEREST, PRINCIPAL};

  - a separate rule set per transaction type (repayment, down-payment, waiver, refund, goodwill credit, charge adjustment, and so on, with a mandatory DEFAULT);

  - future-installment rule: next installment, last installment, next-last, or re-amortisation.

- PROGRESSIVE-only features in Fineract 1.15.0: re-age, re-amortise, charge-off behaviour, capitalised income, buy-down fee, interest refund, the custom leap-year strategy, and “no interest on past due”. Finbyx’s single engine supports them for every product where policy allows.

- Allocation must be replayable. A back-dated payment or reversal re-runs allocation from the affected date and produces adjustment entries. It must never mutate history.

C. Loan lifecycle (state machine with explicit allowed transitions):

- States:

  - Lead → Application Draft → Submitted → Under Appraisal → Recommended → Sanctioned / Rejected / Withdrawn;

  - Sanction Accepted → Documentation → Ready for Disbursement → Active. The first disbursement makes the loan Active, with accrual and DPD running. Sub-status: partially disbursed / fully disbursed.

  - Overpaid;

  - Active – Charged-off / Technically written-off. The account stays open: recovery continues and CIC reports the written-off status with the outstanding balance.

  - Closed: obligations met / foreclosed / settled (OTS) / fully written-off with no further recovery pursued / restructured-closed / transferred (assignment);

  - Cancelled (cooling-off).

- Transaction types (Fineract-equivalent, plus Indian additions):

  - disbursement; repayment; repayment at disbursement;

  - waive interest; waive charges; charge payment;

  - accrual; accrual adjustment;

  - write-off; charge-off; recovery repayment (post write-off);

  - refund; credit-balance refund; goodwill credit; chargeback (payment reversal from bank or gateway); charge adjustment;

  - down-payment; re-age; re-amortise; reschedule/restructure; contract termination (acceleration);

  - capitalised income; deferred-fee amortisation;

  - plus India-specific: EIR amortisation, ECL provision, IRACP provision, NPA income reversal, GST posting, TDS receivable, cooling-off cancellation, part-prepayment, foreclosure, top-up, balance-transfer-out, co-lending partner share transfer, DA/securitisation sale.

D. Delinquency management:

- Delinquency buckets and ranges, configurable, with defaults of SMA-0 (1–30), SMA-1 (31–60), SMA-2 (61–90) and NPA (>90).

- Installment-level delinquency.

- Delinquency history.

- Pause and resume (Fineract 1.15.0), plus reset as a Finbyx addition — only under maker-checker and a policy reason, because pausing can be misused for evergreening.

- DPD = business date − oldest overdue due date.

- Classification is borrower-level across all facilities, as RBI requires. This is stricter than Fineract, which is loan-level.

E. Close of Business (COB / End of Day):

- Business date is separate from system date. COB date = business date − 1. Use catch-up for missed days and inline COB for a single loan before a write.

- Ordered, configurable COB steps. Fineract’s six default steps are: apply overdue charges, delinquency classification, repayment-due check, repayment-overdue check, arrears ageing, periodic accruals. Finbyx reorders and extends them for IRACP. Income must never be accrued on an account that becomes NPA that day.

  - Pass A (per loan, partitioned):

    - Apply overdue/penal charges

    - Interest recalculation (where the product uses it)

    - Repayment-due and overdue events

    - Arrears ageing

    - Loan-level DPD/delinquency

  - Barrier (cross-loan):

    - Borrower-level SMA/NPA classification and upgrade check across all facilities of the borrower (and across co-lending partners and group entities where permitted)

  - Pass B (per loan, partitioned):

    - Income recognition: accrue for standard accounts; for NPA accounts derecognise and reverse unrealised income, and keep memorandum interest only

    - EIR amortisation (Stage 3 on net carrying amount)

    - ECL/IRACP provisioning snapshot

  - Job-level:

    - Co-lending classification sync file

    - CIC reference-date extracts

    - Collection allocation refresh

    - GL posting batch and sub-ledger-to-GL reconciliation

- Requirements:

  - partitioned, horizontally scalable workers;

  - per-loan locking or optimistic concurrency;

  - restartability;

  - the “last closed business date” kept per loan;

  - an EOD dashboard with exceptions;

  - zero-downtime EOD: branches keep working while COB runs, and writes on a loan still awaiting COB trigger an inline COB for that loan.

F. Accounting:

- Accounting rules per product: none, cash, accrual-periodic, accrual-upfront. Indian NBFCs will normally use accrual.

- GL accounts: asset, liability, equity, income, expense; header and detail accounts.

- Product-to-GL mapping keys:

  - fund source;

  - loan portfolio (principal);

  - interest, fees and penalties receivable;

  - interest, fee and penal income;

  - losses written off;

  - recovery income;

  - overpayment liability;

  - transfers suspense;

  - goodwill credit;

  - charge-off expense and fraud expense;

  - deferred income liability (capitalised fees);

  - income from charge-off (interest, fees, penalty) and income from goodwill credit (interest, fees, penalty);

  - income from capitalisation, buy-down expense and income from buy-down;

  - payment-channel-to-fund-source mappings;

  - fee/penalty-to-income mappings;

  - write-off-reason and charge-off-reason expense mappings.

- Other accounting features:

  - financial activity mappings;

  - accounting closures (period lock);

  - provisioning criteria;

  - running balances;

  - trial balance;

  - journal-entry aggregation.

G. Platform patterns:

- Maker-checker configurable per permission.

- Datatables (custom fields) on any entity.

- An Idempotency-Key header on every write API.

- A batch API.

- Transactional-outbox external business events with an Avro/JSON-schema registry.

- Office/branch hierarchy and staff/loan-officer assignment.

- Collateral and guarantor management.

- Standing instructions.

- Post-dated cheques.

- Notes and documents.

- Report runner.

- Savings, fixed and recurring deposits: keep them as a later, optional module for deposit-taking NBFCs and UCBs.

## 4.3 Where Finbyx must go beyond Fineract

- One schedule-and-allocation engine built as pure functions over an immutable, append-only loan event log, with snapshots, so back-dated replays are fast and deterministic. Avoid Fineract’s two parallel engines.

- Typed commands, an idempotency store, optimistic concurrency per loan aggregate, and async processing where safe. This removes the single synchronous command-processing bottleneck.

- Exact decimal arithmetic:

  - PostgreSQL NUMERIC: amounts NUMERIC(20,4); rates NUMERIC(12,8); APR/EIR NUMERIC(14,10) (payday APRs can exceed 999%);

  - decimal.js in TypeScript, configured with at least 40 significant digits (Decimal.set({ precision: 40 }));

  - money serialised as strings in APIs;

  - an explicit, configurable rounding policy per component;

  - rounding of transactions to the nearest rupee where RBC para 103 requires it (50 paise and above rounded up) [VERIFY scope].

- Ind AS 109 compliance:

  - EIR computed by IRR (Newton-Raphson with bisection fallback) over contractual cash flows, including fees and directly attributable costs;

  - amortisation of deferred fee and cost at EIR;

  - Stage 1/2/3 ECL (PD × LGD × EAD, SICR at >30 DPD rebuttable, credit-impaired at >90 DPD);

  - interest on net carrying amount in Stage 3;

  - parallel IRACP computation, with the shortfall appropriated to an Impairment Reserve where Ind AS ECL is lower than the prudential floor.

- Indian GST:

  - exclusive GST added on top of fees, with a CGST/SGST/IGST split by place of supply;

  - no GST on penal charges (CBIC Circular No. 245/02/2025-GST dated 28 Jan 2025, para 2.5);

  - a configurable flag for bounce charges, which become GST-free only if the lender’s Board policy treats them as penal charges [VERIFY];

  - GST on processing, foreclosure (where levied), bounce and documentation charges as configured;

  - interest is exempt.

- TDS receivable on interest paid by corporate borrowers, with Form 26AS/AIS reconciliation.

- KFS/APR engine compliant with Annex I of the Responsible Business Conduct Directions.

- India modules Fineract lacks:

  - co-lending, DA and securitisation (not just asset externalisation);

  - CIC Uniform Credit Reporting Format;

  - CRILC and CIMS returns;

  - borrower-level classification;

  - document-release SLA;

  - recovery-agent controls;

  - SARFAESI and Sec 138 workflows.

- A modern, data-dense, role-based web UI. Fineract’s Mifos X web app is generic and MFI-oriented.

# PART 5 — FINBYX ↔ UDOFIN BACKGROUND INTEGRATION (AND ANY OTHER LSP)

Udofin is an LSP. The partner lender (the Finbyx tenant) remains responsible for its regulated decisions. Build a generic “LSP / Channel Partner” integration framework in Finbyx, with Udofin as the first certified connector. The same framework must work for any other LSP, DSA platform or co-lending originator.

## 5.1 Principles

- Ownership of records:

  - Finbyx (the lender) is the system of record for: sanction, loan account, schedule, ledger, asset classification, CIC reporting and provisioning.

  - Udofin is the system of record for: the borrower’s app journey, its own consents and its LSP-side records.

- Contracts:

  - Use a versioned OpenAPI 3.1 contract and an event catalogue (AsyncAPI).

  - Sign every message: mTLS plus HMAC or JWS signatures.

  - Every call is idempotent, timestamped and replay-protected.

  - Schemas are validated at both ends.

- Money flows (Digital Lending provisions now in the RBI (NBFC – Credit Facilities) Directions, 2025, Chapter III):

  - Disbursement goes from the lender’s account directly to the borrower’s account.

  - Repayment goes directly to the lender’s account (or its co-lending escrow).

  - No LSP pool or pass-through accounts.

  - LSP fees are paid by the lender, never charged to the borrower.

  - Finbyx must reject any integration configuration that routes funds otherwise.

  - Basis: CF para 10. Para 10(1) allows exceptions only for statutory or regulatory mandates, co-lending flows and specified end-use beneficiaries.

- Data minimisation and consent:

  - Udofin sends only data the borrower consented to share with that lender, for that purpose, together with the consent artefact reference.

  - Finbyx stores the consent lineage.

  - Data is stored only in India.

- Failure containment: if Udofin is unavailable, Finbyx operations continue, and the reverse is also true. Use queues, retries with back-off, dead-letter queues and reconciliation reports.

## 5.2 Interface catalogue (minimum)

| Direction | Interface | Purpose |
| --- | --- | --- |
| Finbyx → LSP | ProductCatalogPublished | Approved products, eligibility parameters, pricing grids, charges, KFS template versions, cooling-off period, grievance contacts and DLA/LSP disclosures for display |
| LSP → Finbyx | EligibilityCheck (sync API) | Indicative eligibility and offer, evaluated by the lender’s BRE in Finbyx |
| LSP → Finbyx | ApplicationSubmitted | Application, KYC results with evidence references, bureau/AA references, documents, consent artefacts |
| Finbyx → LSP | ApplicationStatusChanged, AdditionalInfoRequested, DecisionMade | Workflow status, queries, sanction or reject with reason codes |
| Finbyx → LSP | KFSIssued, SanctionLetterIssued | KFS with APR and sanction documents to show to the borrower |
| LSP → Finbyx | BorrowerAccepted, ESignCompleted, EStampCompleted | Acceptance with verifiable provider evidence (transaction IDs, certificates, hashes). Never a bare “signed=true” flag |
| LSP → Finbyx | MandateRegistered | eNACH/UPI AutoPay mandate (UMRN), sponsor bank and limits |
| Finbyx → LSP | LoanDisbursed, DisbursementFailed | UTR, amount and date; start of cooling-off period |
| LSP → Finbyx | CoolingOffExitRequested | Borrower exit within the cooling-off period |
| Finbyx → LSP | ScheduleIssued, ScheduleChanged, DueReminderTrigger, PaymentReceived, PaymentBounced, DPDChanged, AssetClassificationChanged, LoanClosed, NOCIssued | Servicing synchronisation |
| Finbyx → LSP | CollectionAllocated, CollectionDeallocated | Where the contract appoints the LSP as a recovery agent. The allocation carries the contact-policy rules (calling hours, call recording, agent certification) |
| LSP → Finbyx | CollectionActivityLogged, PTPCaptured, FieldVisitLogged, ReceiptIssued | Collections activity with geo-tags and recordings. No pooling of borrower money by the LSP. Any cash recovered on a delinquent loan must reach the lender’s account the same day (CF para 10(5)) |
| Both | GrievanceRaised, GrievanceUpdated, GrievanceEscalated | Complaint routing to the lender’s Grievance Redressal Officer and Internal Ombudsman, onward referral to Equator, and RB-IOS escalation information |
| Finbyx ↔ LSP | DLGArrangementRegistered, DLGInvocationRaised, DLGInvocationSettled, DLGPortfolioCoverage | Default Loss Guarantee ledger (see below) |
| Finbyx ↔ LSP | DailyReconciliationFile | Disbursements, collections, fees and DLG positions, with break reports |

Collections responsibility. Keep contractual collection responsibility separate from DLG. A DLG arrangement does not by itself make the LSP the collector. Collection rights come only from an explicit recovery-agent or outsourcing contract recorded in Finbyx, with its effective dates, scope and controls.

DLG engine in Finbyx (lender side):

- Register each arrangement: provider, form (cash deposit, FD with lien, or bank guarantee) and portfolio covered.

- Enforce the cap: total DLG cover ≤ 5% of the amount disbursed out of the covered loan portfolio (CF para 24).

- The DLG term must be at least the longest loan tenor in the portfolio.

- Track invocation within the permitted overdue window.

- Ensure asset classification and provisioning of the underlying loans are not affected by the DLG.

- Report DLG positions and disclosures.

Map this to CF paras 19–29. Invocation must happen within 120 days overdue (para 27).

CIMS DLA reporting. Maintain a register of every digital lending app and LSP the lender uses, and support its reporting on RBI’s CIMS portal with CCO certification. [VERIFY current format.]

## 5.3 Other connectors using the same framework

The same framework serves:

- other LSPs and fintech partners;

- co-lending partner banks and NBFCs;

- DA and securitisation investors;

- Equator (disputes);

- LawDocsComply (compliance);

- the lender’s legacy LOS/LMS during migration.

# PART 6 — LOAN PRODUCTS: COMMON FINANCING ENGINE + PRODUCT TEMPLATES

## 6.1 Common financing engine

Build one common financing engine. Each product is a configured product template with its own workflow, rules, documents, integrations, accounting mapping and reports. A product template is made up of:

- a product factory record (Part 4.2A parameters);

- a BRE ruleset;

- a deviation matrix;

- a delegation-of-authority (DoA) matrix;

- a document checklist;

- a verification plan (FI, PD, technical, legal, RCU);

- a collateral type;

- a charges and GST profile;

- a KFS template;

- an accounting map;

- a collection strategy;

- a CIC reporting mapping;

- product-level analytics.

Every product must define the following. Store these as a versioned product specification under docs/products/<code>.md:

- Borrower, co-borrower and beneficiary eligibility; and purpose with end-use verification.

- Loan amount, tenure, pricing model (fixed/floating, benchmark plus spread), charges and penal charges.

- Security and collateral requirements, LTV rules and margin calls.

- Documentation and verification steps, and the KYC level.

- Credit appraisal, scorecards, deviations and the sanctioning authority.

- Offer presentation and disclosures (KFS, APR, MITC).

- Sanction, agreement, eSign/eStamp and registration workflows.

- Permitted disbursement routing: borrower account, seller/dealer/builder, or hospital/service provider where permitted (for digital loans, CF para 10(1) allows third-party disbursal only for statutory/regulatory mandates, co-lending flows or a specified end-use beneficiary).

- Repayment schedule, mandates and servicing events.

- Delinquency, collection and recovery workflows, including legal remedies available for that collateral.

- Closure, settlement, NOC and release of security within the regulatory timeline.

- Product-specific regulatory reports and the CIC account type.

- Profitability metrics: yield, cost of funds, credit cost, opex, verification cost per file, and RoA.

## 6.2 Products to template

Launch narrow first (Part 12), then expand.

| # | Product | Secured? | Key specifics the template must handle |
| --- | --- | --- | --- |
| 1 | Personal Loan (salaried / self-employed) | Unsecured | AA and bank-statement income, FOIR, employer category, bureau rules |
| 2 | Payday / Short-tenure Loan | Unsecured | Bullet repayment and APR display for tenors under 7 days; KFS validity period of at least 1 working day for tenor < 7 days (RBC para 29(2)); cooling-off (CF para 11); strict affordability and repeat-borrowing limits; heightened conduct risk, so the CCO must approve the template |
| 3 | Business / MSME Term Loan | Either | GST and AA cash flows, Udyam, MCA data, banking analysis, CGTMSE/guarantee cover; prepayment-charge rule for floating-rate MSE loans |
| 4 | Loan Against Property (LAP) | Mortgage | Technical and legal verification, title search, valuation (2 valuers above threshold), equitable or registered mortgage, CERSAI, property insurance, SARFAESI eligibility, release of documents within 30 days |
| 5 | Home Loan (purchase / construction / renovation / plot + construction / balance transfer / top-up) | Mortgage | Construction-linked multi-tranche disbursement, PEMI vs full EMI, builder APF projects, PMAY-type subsidy handling, Sec 24(b)/80C certificates, HFC-specific regulation (RBI HFC Directions; NHB returns) |
| 6 | Vehicle Loan (new/used car, two-wheeler, CV, tractor, equipment) | Hypothecation | Dealer/manufacturer disbursement, Vahan RC check, hypothecation endorsement (Form 34) and termination (Form 35), insurance tracking, repossession under the RBI recovery norms, used-vehicle valuation |
| 7 | Loan Against Securities (LAS): shares, bonds, MF units | Pledge/lien | NSDL/CDSL pledge, unpledge and invocation APIs; MF lien through RTA/MF Central or depository; approved-securities list; haircut master; daily LTV and margin-call engine on bhavcopy/NAV feeds. Loans against shares by NBFCs with assets ≥ ₹100 crore (CF para 106): 50% LTV at all times; shortfall cured within 7 working days; only Group 1 securities where the loan is for capital-market investment and exceeds ₹5 lakh; quarterly reporting of pledged shares to the stock exchanges. No lending against the NBFC’s own shares (para 105). IPO-funding cap of ₹1 crore per borrower (para 104). Bonds and MF units follow Board-approved haircuts (no RBI LTV is prescribed) |
| 8 | Gold Loan (and silver where offered) | Pledge | Assay capture (karat, gross/net weight), rate feed (lower of the 30-day average and the previous day’s close). Lending terms (CF Ch IV): consumption-loan LTV of 85% / 80% / 75% for loans up to ₹2.5 lakh / ₹2.5–5 lakh / above ₹5 lakh, maintained throughout the tenor (paras 43–44); bullet loans capped at 12 months (para 38); quantity caps (para 39). Release and auction (RBC Ch III.G, paras 42–75): release on the same day and in any case within 7 working days (para 58), with delay compensation [VERIFY amount and para]; auction with notice, two newspapers, and a reserve price of ≥ 90% of current value, which may fall to 85% after two failed auctions (paras 60–66); unclaimed collateral (paras 71–72) |
| 9 | Education Loan | Either | Disbursement to institution, moratorium during course plus grace, co-borrower |
| 10 | Consumer Durable / Point-of-sale Loan | Unsecured | Merchant/dealer onboarding, subvention (buy-down fee), zero-cost EMI accounting, merchant refund |
| 11 | Microfinance (JLG/SHG) | Unsecured | Household income assessment and repayment-obligation cap (CF Ch V, paras 51–62), centre meetings, weekly/fortnightly collections, effective-dated MFI recovery-contact window (09:00–18:00 under RBC para 91(2) until 31 Dec 2026; from 1 Jan 2027 per the RBC Third Amendment [VERIFY whether a separate MFI window survives]), no prepayment penalty (RBC para 81) |
| 12 | Supply-chain / Invoice / Channel Finance | Either | Anchor programmes, invoice validation, TReDS. Revolving-credit restriction on NBFCs under the August 2026 draft Credit Facilities amendment [VERIFY final status before building any revolving line] |
| 13 | Medical and Insurance Finance | Either | Hospital/insurer institutional partnerships, direct payment to provider where permitted, pre-authorisation linkage, insurance-claim offset. Feasibility pilot only |
| 14 | Legal Expense and Award-Enforcement Finance | Either | Ordinary repayable loans only through the regulated lender. Non-recourse or litigation-funding cases are referred out to specialist funders, not booked. Requires a legal feasibility assessment first |
| 15 | Resolution Finance (linked to Equator settlements) | Either | Funds the borrower’s settlement with an existing lender; disbursement direct to the creditor; settlement evidence from Equator; affordability test; measurement of qualification rates. Pilot |
| 16 | Debt Reset / Consolidation | Either | Rigorous affordability and debt-closure model before refinancing stressed borrowers; direct payoff to existing lenders; no evergreening of the lender’s own NPAs (Resolution of Stressed Assets Directions [VERIFY]); restructuring flags. Pilot |
| 17 | Co-lending products | Any | Partner share (minimum 10% retention by each lender), blended rate, escrow, partner share booked within 15 days, borrower-level classification sync (Part 7, M11) |
| 18 | Loans to entities / Term lending to NBFCs and corporates | Either | Covenants, security cover, ratings, sanction terms, CRILC reporting |
| 19 | Staff loans | Either | Payroll deduction, perquisite valuation report |

Draft revolving-credit restriction (6 Aug 2026 draft CF amendment; comments closed 28 Aug 2026). If finalised, NBFCs other than credit-card NBFCs would be confined to term loans [VERIFY final status]. This affects:

- flexi/OD-style personal and business loans (Products 1 and 3);

- LAS drawing-power or overdraft lines (Product 7);

- channel and working-capital lines (Product 12).

Build these as term-loan structures by default, and keep any revolving variant behind a feature flag until the final text is known.

Products 13–16 are proposed products. For each, produce a feasibility note before building any workflow:

- legal permissibility under the current RBI Directions and other law;

- the commercial model;

- risks;

- a pilot design.

Do not assume viability.

# PART 7 — FUNCTIONAL MODULE SPECIFICATION

Each module below is a domain module in the modular monolith. Each one owns its tables and publishes events. Build each one only after its specification is approved (Part 11).

## M1. Organisation, masters and calendar

- Tenant → legal entity → zone → region → branch → hub hierarchy, with GSTIN per state and cost centres.

- Holiday calendars (national, state, branch) and working-day rules for due-date shifting: same day, next or previous working day.

- Business-date management.

- Master data:

  - pincode and geography;

  - banks and IFSC;

  - occupations and industries (with RBI sector codes for reporting);

  - purpose codes;

  - CIC account types;

  - reason codes;

  - NACH return codes (configurable from the sponsor-bank specification; never hard-coded).

- Benchmark rate master (repo, MCLR or internal benchmark) with effective dates.

## M2. Lead, sourcing and partner management

- Lead capture: web, branch, field app, DSA portal, API (Udofin/LSPs), campaigns and bulk upload. Lead de-dupe; allocation by pincode, product and branch; TAT tracking; lead scoring.

- DSA, connector and dealer master: KYC, agreement, code, empanelment and renewal, blacklist, and quality scoring (early-default and RCU-hit rate by DSA).

- Payout and commission engine:

  - slab, volume and product-based payouts;

  - clawback on early foreclosure or default;

  - GST and TDS on payouts;

  - maker-checker;

  - payout statements.

- Outsourcing register: every DSA, LSP, recovery agency and vendor is recorded with due diligence, contract, risk rating and reviews, as required by the RBI (NBFC – Managing Risks in Outsourcing) Directions, 2025 [VERIFY].

## M3. Customer (CIF), KYC and AML

- Single Customer Information File across products and entities, where permitted. Individual and non-individual customers, with relationships to co-borrowers, guarantors, directors, partners and beneficial owners.

- De-duplication: internal match on PAN, Aadhaar reference/token, mobile, name + DOB, address and bank account; fuzzy matching; negative and blacklist checks; wilful-defaulter list check.

- KYC per RBI (NBFC – Know Your Customer) Directions, 2025 (28 Nov 2025) and the amendment of 29 Dec 2025 [VERIFY]:

  - CKYC search, download and upload. Upload within the prescribed period, and push updates when data changes. Build for CKYCRR 2.0 real-time APIs: search, download with OTP consent, upload.

  - Aadhaar offline e-KYC (XML/QR) and DigiLocker. Full Aadhaar e-KYC authentication only where the lender is a notified entity.

  - V-CIP (video KYC): live official, liveness, geo-tagging, recording stored in India, and the audit trail.

  - OVDs (officially valid documents); PAN verification and the PAN–Aadhaar link status.

  - Periodic updation by risk category, with reminders.

  - Risk categorisation (low, medium, high) with re-categorisation triggers.

- Aadhaar Data Vault: UIDAI Circular No. 14 of 2025 (4 Nov 2025), which supersedes Circular 8 of 2025.

  - The vault may be hosted only on-premises, on a MeitY-empanelled Government Community Cloud, or through ADV-as-a-service.

  - It needs an HSM certified FIPS 140-2 Level 3 or higher, and non-reversible reference keys. Hashing the Aadhaar number is not permitted.

  - A commercial cloud region with CloudHSM may therefore not qualify. Record the hosting choice in an ADR.

  - If full Aadhaar numbers are ever stored, use a separate vault service with HSM-backed encryption and reference tokens.

  - Prefer OKYC/DigiLocker flows that avoid storing them.

  - Never log Aadhaar, PAN or OTP.

- AML/CFT:

  - sanctions and UN list screening (UNSC, UAPA lists), PEP screening;

  - transaction monitoring rules;

  - alert management;

  - FIU-IND reporting: STR within 7 working days of the suspicion conclusion; CTR/CCR/NTR monthly [VERIFY under the PML Rules].

  - record retention of 5 years under PMLA §12.

## M4. Loan Origination (LOS)

- Application capture:

  - Product-specific dynamic forms built from the product template.

  - Applicant, co-applicants and guarantors; income, employment and business details; bank details; references.

  - Save-and-resume.

  - Pre-fill from KYC, bureau, AA, GST and MCA data so nothing is entered twice.

  - Mobile-friendly assisted mode for the field app.

- Consent management:

  - Purpose-specific consent for each data pull and each data share: bureau, AA, CKYC, DigiLocker, sharing with co-lender, sharing with LSP.

  - Record the exact notice/consent text version, language, timestamp, channel, IP/device and the artefact ID.

  - Withdrawal handling.

- Data pulls (adapters, Part 9):

  - Bureau: multi-bureau, with soft/hard enquiry distinction and consolidated tradeline view.

  - Account Aggregator: FIU consent flow; ReBIT schema version-aware parsing.

  - Bank-statement analyser; GST returns; ITR/AIS; EPFO/UAN; MCA; Udyam; Vahan; land records; eCourts; CERSAI.

- BRE and scorecards:

  - Versioned, effective-dated decision tables and graphs.

  - Simulation and back-testing on historical files.

  - Explainable outputs with every rule hit logged.

  - Champion/challenger.

  - Policy parameters editable by credit-policy users under maker-checker.

- Fraud and risk checks:

  - RCU sampling by rule.

  - Document tamper and AI-generated-document detection.

  - Face match against KYC photo.

  - Velocity checks; device and geo checks for field capture.

  - Negative-area pincodes.

  - EWS indicators per the RBI (NBFC – Fraud Risk Management) Directions, 2026.

- Verification management:

  - Field investigation (residence and office), personal discussion, technical valuation, legal title search and vetting, RCU.

  - Vendor allocation by rule.

  - Mobile reports with geo-tag and photos.

  - TAT and SLA; vendor billing and quality scoring.

- Deviations and delegation of authority:

  - Deviation matrix by amount × product × deviation type × LTV/FOIR × risk grade.

  - Routes the file to the right sanctioning authority (a hierarchical committee where needed).

  - Every approval records the authority, the limit it used and the reasons.

- Credit Appraisal Memo (CAM):

  - Template-driven CAM covering applicant profile, income and cash-flow analysis, banking summary, bureau summary, eligibility (FOIR/LTV/DSCR), collateral, risk assessment, deviations, terms and conditions, and recommendation.

  - AI-assisted narrative drafting with source citations to the underlying documents and data. It is editable and always reviewed by a human. The final CAM is versioned and locked at sanction.

- Sanction and offer:

  - Sanction letter.

  - KFS with APR generated by the KFS engine. Show all charges and the repayment schedule. Use the standard RBI format and the borrower’s language.

  - KFS validity period (RBC para 29(2)): the lender is bound by the KFS terms for at least 3 working days (tenor ≥ 7 days) or 1 working day (tenor < 7 days), and the borrower may accept at any time within it. This is not a waiting period, so do not block same-day execution. Store the KFS issue time, validity expiry and acceptance time.

  - MITC; co-lending blended rate disclosure; recovery-agent and grievance-officer details.

  - Charges not disclosed in the KFS cannot be levied without explicit consent; enforce this in the charges engine.

- Documentation and execution:

  - Document checklist by product.

  - Loan agreement, sanction acceptance, guarantee deed, hypothecation deed, end-use undertaking (eSign-capable); DP note, power of attorney and MoD/mortgage deed (physical execution path).

  - eSign: Aadhaar OTP eSign or DSC.

  - eStamp and NeSL Digital Document Execution (DDE).

  - Physical signing path for documents the IT Act First Schedule excludes from electronic execution: negotiable instruments other than cheques (so DP notes/promissory notes), powers of attorney, trusts, wills, and contracts for the sale or conveyance of immovable property. Mortgage documentation follows state registration law.

  - Store signing evidence: provider transaction ID, certificate, signed hash, timestamp, signer identity and IP.

  - Automatic delivery of digitally signed documents to the borrower’s verified email or phone.

  - OTC/PDD tracking: deferral approval, ageing and escalation.

- Disbursement:

  - Disbursement memo with pre-disbursement conditions checklist.

  - Penny-drop name match on the beneficiary account.

  - Multi-tranche disbursement with stage/inspection reports.

  - Deductions at disbursement (fees, GST, insurance, BT payoff) shown transparently.

  - Payout through the bank API or payout provider, with UTR capture.

  - Interest starts from the actual date of disbursement or cheque handover, never from sanction or agreement date (RBI (NBFC – Miscellaneous) Supervisory Directions, 2026, para 7: no interest from sanction/agreement date or cheque date, no full-month interest for part months, and no advance instalments with interest charged on the full amount).

  - No EMI on undisbursed amounts (Finbyx design rule, consistent with para 7).

  - Cooling-off period handling for digital loans.

- Hand-off to LMS: atomic loan-account creation with the schedule, opening GL entries, mandate link and welcome kit. For LOS-only tenants, use an export API to an external LMS.

## M5. Collateral management

- Collateral types: residential, commercial and industrial property; vehicles; gold and silver; listed shares and bonds; MF units; FDs and deposits; book debts and receivables; plant and machinery; guarantees (personal, corporate, CGTMSE/CGFMU-type).

- Collateral lifecycle:

  - acquisition;

  - ownership verification;

  - valuation and periodic revaluation;

  - charge creation (mortgage, hypothecation, pledge, lien);

  - CERSAI registration within 30 days of creation (SARFAESI s.23);

  - insurance with lender endorsement and renewal tracking;

  - custody (vault/storage register for original title documents and gold packets, with dual control);

  - substitution, partial release, invocation and sale;

  - final release.

- LTV monitoring: real-time for securities, gold-price-linked for gold, periodic for property. Margin-call workflow with cure period and auto-invocation rules (for example the 7-working-day cure for NBFC loans against shares, CF para 106).

- Release of documents:

  - Return original documents and clear charges (CERSAI satisfaction, depository unpledge, RTO Form 35 trigger) within 30 days of full repayment or settlement.

  - Compensation calculator of ₹5,000 per day of delay attributable to the lender.

  - Lost-document procedure.

  - Property documents: RBC paras 35–41 (₹5,000/day under para 39).

  - Gold/silver: same day, and in any case within 7 working days (RBC para 58).

## M6. Loan Management / Servicing (LMS)

- Loan account (360° view): schedule, ledger, balances by component, DPD history, classification history, mandates, collateral, documents, communications, complaints, collections activity, legal cases.

- Schedules: all Part 4.2A options. Regenerate the schedule with a full audit trail and keep previous versions.

- Accruals: daily interest accrual; penal charges as charges, never penal interest, never capitalised (RBC para 30 [VERIFY]).

- Floating-rate resets:

  - benchmark change propagation;

  - borrower option to change EMI or tenure, or to switch to a fixed rate;

  - no negative amortisation;

  - quarterly statements and communication.

  - Basis: RBC paras 31–32, which apply to EMI-based floating-rate personal loans. Extend the same controls to other floating products by policy.

- Repayments:

  - all channels (M7);

  - allocation per the product’s strategy;

  - excess and advance handling;

  - unapplied/suspense receipts with resolution workflow.

- Part-prepayment and foreclosure:

  - quote generation valid to a date;

  - choice between reducing EMI and reducing tenure;

  - prepayment-charge engine, based on the RBI (Pre-payment Charges on Loans) Directions, 2025 (2 Jul 2025):

    - Scope: RBC para 34 for loans sanctioned or renewed on or after 1 Jan 2026; para 33 for earlier loans.

    - All NBFCs: no charge on floating-rate loans to individuals for non-business purposes.

    - Upper Layer: no charge on floating-rate business loans to individuals and MSEs.

    - Middle Layer: the same where the sanctioned amount is up to ₹50 lakh.

    - No lock-in period.

    - Inputs: rate type, borrower type, purpose, NBFC layer, sanction date and amount.

    - Disclose any permitted charge in the KFS, sanction letter and agreement.

- Restructuring and rescheduling:

  - per the RBI (NBFC – Resolution of Stressed Assets) Directions, 2025;

  - restructuring flag;

  - asset-classification impact: no upgrade merely because of rescheduling;

  - specified-period monitoring;

  - resolution-plan approval workflow.

- Moratorium and payment holiday under policy.

- Other loan changes: top-up; balance-transfer-in (payoff to the other lender); balance-transfer-out (foreclosure letter); tenure and EMI changes; due-date change; mandate change; co-borrower addition or removal (with re-KYC).

- Charges engine:

  - all fees with GST;

  - waivers within the delegated authority;

  - reversal with mandatory reason.

- Service requests: catalogue with SLA: statement of account, repayment schedule, interest certificate (provisional and final for Sec 24(b)/80C), foreclosure letter, NOC, list of documents, document retrieval, contact-detail change.

- Closure:

  - NOC generation;

  - charge-release triggers;

  - document-release SLA (M5);

  - CIC closure reporting;

  - excess refund.

- Write-off: technical write-off and full write-off with approval matrix; post-write-off recovery ledger.

- Loan boarding/migration tool:

  - Import active loans from legacy systems with their history and opening balances.

  - Reconcile principal outstanding, overdue, accrued and DPD against the legacy system before go-live.

  - Produce reconciliation sign-off reports.

## M7. Payments, mandates and reconciliation

- Mandates:

  - eNACH (net banking, debit card, Aadhaar);

  - physical NACH;

  - UPI AutoPay (note the AFA threshold for recurring debits [VERIFY applicability to EMIs]).

  - Mandate lifecycle covers registration, amendment, suspension, revocation and expiry. Map each mandate to its UMRN.

- Presentation engine:

  - debit file or API generation per sponsor bank, with T-1 cut-off rules;

  - re-presentation policy with minimum gaps;

  - bounce processing with configurable return-code master;

  - bounce charges with GST rules and borrower notification.

- Collection channels:

  - UPI intent, QR and collect;

  - payment links;

  - virtual accounts per loan (VAN/VPA) settling into the lender’s own account;

  - Bharat Connect (BBPS) biller integration for loan repayment;

  - branch cash and cheque with deposit tracking;

  - field digital receipts;

  - NEFT/RTGS/IMPS credits with auto-matching.

- Payment gateways: Razorpay, Cashfree and PayU behind one PaymentGateway interface (Juspay as an optional orchestration layer).

  - Stripe and PayPal: keep the adapter interfaces you requested, but research shows Stripe is invite-only in India and PayPal has exited domestic Indian payments. Use them only for cross-border or SaaS-subscription billing, not domestic EMI collection. Record this decision in an ADR.

- Disbursement rails: bank corporate APIs (ICICI, HDFC, Axis, Yes, IDFC First and others) and payout providers (RazorpayX, Cashfree Payouts), with maker-checker, beneficiary validation, duplicate-payment prevention and UTR reconciliation.

- Reconciliation:

  - Three-way: provider/bank statement ↔ payment record ↔ loan ledger.

  - Auto-match rules, exception queue, suspense ageing.

  - Never treat an API “success” response as final without settlement confirmation.

  - Daily reconciliation with each sponsor bank, gateway, LSP and co-lender.

## M8. Collections (pre-due to 90+ DPD)

- Segmentation and strategy:

  - risk and propensity scoring;

  - pre-due nudges;

  - bucket-wise strategies (X, 1–30, 31–60, 61–90, NPA);

  - champion/challenger.

  - DPD changes in COB automatically trigger strategy actions, so flags always lead to action.

- Allocation: rule-based allocation to digital channels, telecallers, field staff and agencies by pincode, bucket, product, ticket size and performance. Includes re-allocation and capacity limits.

- Contact channels: SMS (TRAI DLT-registered templates and headers), WhatsApp Business (Meta Cloud API templates), email, IVR/voicebot, predictive dialer, field visits.

- Contact-policy engine (effective-dated rule pack, with separate windows for recovery and for sales/marketing):

  - Until 31 Dec 2026 (RBC paras 89–100):

    - recovery calls only between 08:00 and 19:00 (para 100);

    - microfinance 09:00–18:00 (para 91(2)).

  - From 1 Jan 2027: the RBI (NBFC – Responsible Business Conduct) Third Amendment Directions, 2026 (6 Aug 2026; RBI/2026-27/230) delete paras 89–100 and insert Section J (paras 100A–100AB). Under the new rules:

    - recovery contact only between 08:00 and 19:00 (para 100Y(4)) [VERIFY whether a separate MFI window survives];

    - record every recovery call: all outbound calls, and inbound calls to the number the NBFC provided. Inform the borrower, and keep recordings for 6 months, or until disposal if the matter is sub judice (para 100P);

    - every agent must hold the IIBF debt-recovery-agent certificate; existing agents have one year to obtain it (para 100I);

    - give the borrower the assigned agency’s details at least 1 day before the first visit (para 100L);

    - visit the residence or workplace only where no meeting place was chosen, or where the borrower failed to appear at the chosen place on two or more successive occasions (para 100Y(5); para 100Y(7) for microfinance centre collection);

    - include grievance-officer details on recovery communications;

    - device-lock rules for financed devices (paras 100S–100U: DPD gates, prompt unlock, compensation for delayed unlock) [VERIFY figures].

  - Sales/marketing contact window: 09:00–19:00 under the RBC Second Amendment (para 101N(4)). Keep it separate from the recovery window.

  - Always: frequency caps; no contact with unrelated third parties; language and respect rules.

- Field collections app:

  - offline mode;

  - geo-tagged visits and photos;

  - PTP capture;

  - digital receipts only, or cash receipts with per-agent cash limits and same-day deposit tracking;

  - route planning;

  - panic/safety features.

- PTP and dispositions: standard disposition codes, PTP tracking, broken-PTP escalation, skip-tracing (lawful sources only).

- Agency management: empanelment, due diligence, agreements, agent IDs and authorisation letters, publication of agency lists on the lender website, performance and commission, audits.

- AI in collections (governed):

  - voicebot reminders with disclosure that it is AI;

  - next-best-action;

  - call-quality scoring;

  - sentiment detection;

  - automated QA against conduct rules.

  - AI never threatens, never misrepresents, and never agrees binding settlements without human approval.

- Borrower communications at default: SMS/email intimation before reporting default to CICs, as the CIR Directions require [VERIFY para 34].

## M9. Recovery and legal

- Legal case management: case master, advocate empanelment and fees, hearing calendar, eCourts CNR sync, documents and orders, cost tracking, outcomes.

- Statutory workflows with timelines and templates:

  - Sec 138 NI Act / Sec 25 PSS Act: cheque or mandate dishonour → demand notice within 30 days → 15-day wait → complaint within the limitation period.

  - SARFAESI 2002 (built with the secured products in Phase 17): eligibility gate (for NBFCs, asset size ≥ ₹100 crore and secured debt ≥ ₹20 lakh) → NPA check → 13(2) notice (60 days) → representation handling within the prescribed time → 13(4) possession notice and publication → Sec 14 CMM/DM application → possession → valuation → sale notice (Rule 8(6)/9) → e-auction → sale certificate → surplus refund.

  - Arbitration and conciliation through Equator Resolution: referral, notice, appointment, hearings, award, enforcement (Sec 36).

  - Lok Adalat and pre-litigation settlement.

  - IBC: NeSL Information Utility record-of-default filing; claims in CIRP/liquidation; personal-guarantor proceedings.

  - DRT/civil suits and execution.

  - Wilful defaulter and large defaulter identification and reporting: RBI (NBFC – Treatment of Wilful Defaulters and Large Defaulters) Directions, 2025 [VERIFY], with identification committee, show-cause, review committee and reporting to CICs.

- Repossession and auction (vehicles, equipment, gold):

  - pre-repossession notice;

  - repossession kit and evidence;

  - inventory at yard;

  - valuation;

  - redemption window;

  - auction with reserve price;

  - sale proceeds allocation;

  - surplus refund;

  - deficiency recovery.

- Settlement / OTS / compromise:

  - NPV-based settlement calculator;

  - board-approved policy parameters;

  - approval matrix (with the restrictions on settlement with wilful defaulters or fraud cases [VERIFY]);

  - settlement letter;

  - payment plan tracking;

  - settlement closure must report “settled” correctly to CICs.

- Write-off and post-write-off recovery with accounting (M10).

## M10. Accounting, finance and treasury (double-entry core)

Treat Tally Prime, SAP and Zoho Books as integration and export targets. They do not replace Finbyx’s own books. Finbyx must be able to run the lender’s books end to end with no external accounting software.

- Chart of accounts:

  - multi-entity;

  - Schedule III / Ind AS-aligned default CoA templates for NBFCs and HFCs;

  - an alternative template for non-Ind AS (Indian GAAP) entities;

  - cost centres and branch dimensions.

- Ledger engine:

  - append-only journal;

  - every entry balanced (the database enforces zero-sum per journal);

  - corrections only by reversal plus re-posting;

  - a business date and a posting date on every entry;

  - immutable audit;

  - period locks;

  - materialised balances;

  - trial balance at any date.

- Sub-ledgers:

  - loans (by component);

  - receivables and payables (vendors, DSAs, agencies);

  - borrowings;

  - fixed assets (basic register and depreciation, or integration);

  - bank;

  - GST;

  - TDS;

  - suspense.

  - Continuous sub-ledger-to-GL reconciliation with break alerts.

- Event-driven accounting templates: every loan, payment and collection event maps through configurable accounting rules to journal entries. Re-use the Fineract mapping keys and extend them for EIR, ECL, IRACP, GST, TDS, co-lending and DA.

- Ind AS 109:

  - EIR calculation at origination and on modification;

  - amortisation of fees and costs;

  - staging;

  - ECL model plug-in (PD/LGD/EAD from the tenant’s model, or a simple provision-matrix default);

  - Stage 3 interest on net carrying amount;

  - write-off;

  - modification gain/loss;

  - parallel IRACP with income derecognition on NPA, standard-asset provisioning by layer, and sub-standard, doubtful and loss provisioning (RBI (NBFC – IRACP) Directions, 2025 [VERIFY paras]);

  - Impairment Reserve appropriation.

  - For banks: the RBI (Commercial Banks – Asset Classification, Provisioning and Income Recognition) Directions, 2026, effective 1 Apr 2027, with ECL stages and floors [VERIFY].

- Taxes:

  - GST invoices and credit notes for fee income, with HSN/SAC and place of supply;

  - GSTR-1 data extract;

  - e-invoicing: banks, NBFCs and other financial institutions are exempt under Notification 13/2020-Central Tax (21 Mar 2020, as amended). Keep the IRP adapter optional for non-exempt group entities;

  - TDS on vendor/DSA payments with 26Q/24Q extracts;

  - TDS receivable on interest.

- Bank and treasury:

  - bank accounts master;

  - automated bank reconciliation (statement import, H2H and API feeds);

  - cash and vault management for branches;

  - fund transfers between accounts with maker-checker.

- Borrowings and liabilities management (an NBFC’s funding side):

  - term loans from banks, NCDs, CPs, ECBs, sub-debt, inter-corporate deposits, securitisation liabilities;

  - repayment and interest schedules, accruals, covenants, security cover and asset-cover certificates;

  - drawdown and repayment workflow;

  - lender-wise MIS;

  - book-debt hypothecation statements.

- Month-end and year-end close:

  - close checklist;

  - accrual and provision runs;

  - reconciliations;

  - lock;

  - financial statements (Balance Sheet, P&L, Cash Flow) per the RBI (NBFC – Financial Statements: Presentation and Disclosures) Directions, 2025 and Schedule III to the Companies Act, 2013 (Division III for Ind AS NBFCs; Division I for non-Ind AS NBFCs);

  - notes-to-accounts data packs (NPA movement, restructured accounts, sectoral exposure and similar).

- Accounting integrations:

  - TallyPrime (native JSON import/export since TallyPrime 7.0, Dec 2025; XML over HTTP remains supported): through a local connector agent on the client’s Tally machine, because Tally has no built-in API authentication. Push vouchers, ledgers and masters; reconcile.

  - SAP S/4HANA (OData Journal Entry APIs) and SAP Business One (Service Layer).

  - Zoho Books.

  - Configurable export formats (Excel/CSV/XML/JSON) for any other system.

## M11. Co-lending, direct assignment and securitisation

- Co-lending: Co-Lending Arrangements Directions, 2025 (6 Aug 2025, effective 1 Jan 2026), now Part B of the RBI (NBFC – Transfer and Distribution of Credit Risk) Directions, 2025. The engine must handle:

  - partner master and agreements;

  - minimum 10% retention by each lender;

  - partner share booked within 15 calendar days, otherwise it stays with the originator;

  - an escrow account with a bank for all flows;

  - a single blended rate to the borrower: the funding-share-weighted average of each lender’s rate, with any other fees reflected in the APR and KFS;

  - partner-level income splits per the agreement;

  - borrower-level SMA/NPA sync across partners by the next working day;

  - each lender’s own CIC reporting;

  - DLG only by the originator, capped at 5%;

  - co-lending disclosures in the KFS;

  - partner reconciliation and servicer reports.

- Direct assignment and securitisation (RBI (NBFC – Securitisation Transactions) Directions, 2025 and the transfer provisions [VERIFY]):

  - pool selection with eligibility filters;

  - MHP and MRR checks;

  - pool tagging;

  - sale accounting (de-recognition tests under Ind AS 109);

  - servicing of sold pools;

  - collection waterfalls;

  - investor and trustee reports;

  - buy-back and clean-up.

## M12. Risk management

- Credit risk:

  - portfolio quality: vintage curves, roll rates, flow rates, PAR/DPD buckets;

  - concentration by borrower, group, sector, geography and product, against the RBI (NBFC – Concentration Risk Management) Directions, 2025 limits and Board limits [VERIFY];

  - large-exposure tracking;

  - EWS (bureau refresh triggers, bounce patterns, GST-filing gaps, adverse news).

- Liquidity and ALM:

  - structural liquidity statement and interest-rate sensitivity buckets;

  - LCR inputs where applicable;

  - stock ratios;

  - behavioural assumptions;

  - stress tests;

  - against the RBI (NBFC – Asset Liability Management) Directions, 2025 [VERIFY].

- Capital: CRAR, Tier 1/Tier 2 and risk-weighted assets per the RBI (NBFC – Prudential Norms on Capital Adequacy) Directions, 2025 [VERIFY]; leverage.

- ICAAP data mart: inputs for credit, concentration, operational, market/IRRBB, liquidity, reputational, strategic, ESG and cyber risk assessments; stress scenarios; RAG (traffic-light) indicators against the Risk Appetite Statement.

- Operational risk:

  - loss-event database;

  - RCSA (risk and control self-assessment);

  - KRIs (key risk indicators);

  - aligned with the RBI Guidance Note on Operational Risk Management and Operational Resilience [VERIFY 2025 version].

- Fraud risk management: RBI (NBFC – Fraud Risk Management) Directions, 2026 (31 Jul 2026; RBI/DoS/2026-27/463).

  - Applies to Upper and Middle Layer NBFCs, and to Base Layer NBFCs with assets ≥ ₹500 crore. HFCs are included and report to NHB.

  - EWS framework, mandatory for the Upper and Middle Layers. RFA is a bank-only construct.

  - Fraud case lifecycle: a show-cause notice allowing at least 21 days, then a reasoned order before classification.

  - FMR within 14 days of classification.

- Model risk: inventory of all scorecards, ECL, BRE and AI models, with owner, validation date, tier, performance monitoring and change log, aligned to the RBI draft Guidance on Model Risk Management (June 2026) [VERIFY final status] and the FREE-AI framework (Aug 2025).

- Basel/BCBS concepts are used as reference methodology only (for example PD/LGD/EAD, RWA, IRRBB, BCBS 239 data-aggregation principles). RBI Directions prevail for NBFCs.

## M13. Regulatory reporting

All returns are generated as code, not ad-hoc BI. Each return has:

- a versioned specification;

- validation rules;

- cell-level lineage back to GL and loan data;

- maker-checker;

- CCO/authorised-signatory certification;

- a submission log;

- an evidence archive.

| Return / report | Notes |
| --- | --- |
| CIC data submission (TransUnion CIBIL, Experian, Equifax, CRIF High Mark) in the Uniform Credit Reporting Format (consumer, commercial, MFI) | From 1 Jul 2026 (Credit Information Reporting Amendment Directions, 2025 — RBI/DOR/2025-26/117, 4 Dec 2025): reference dates of the 9th, 16th and 23rd (incremental files within 4 calendar days) and month-end (full file by the 5th). A DPD change alone triggers an incremental record. Rejected data is rectified before or along with the next reference-date submission (amended para 15). CKYC number reporting. Complaint and correction tracking with ₹100/day compensation once a complaint stays unresolved beyond 30 days. Borrower intimation before default reporting [VERIFY para numbers] |
| CRILC | Upper and Middle Layer NBFCs, and Base Layer ICC/MFI/Factor NBFCs with assets ≥ ₹500 crore (Supervisory Returns Directions, 2026) |
| CIMS / XBRL returns | DNBS series (financial, prudential, ALM (DNBS4A/4B), sectoral, branch info, statutory auditor certificate and others), per the RBI (NBFC – Supervisory Returns) Directions, 2026 (31 Jul 2026; RBI/DoS/2026-27/466). HFCs are excluded (they file NHB returns). Monthly returns are due within 15 days and quarterly returns within 21 days. DNBS04A applies to Base Layer NBFCs with assets ≥ ₹100 crore [VERIFY the full return list] |
| Fraud Monitoring Returns (FMR) | Within 14 days of fraud classification (UL, ML, and BL ≥ ₹500 crore) |
| FIU-IND | STR, CTR, CCR, NTR (FINnet 2.0 formats) |
| DLA/LSP reporting on CIMS | Register and certification |
| NHB returns (HFCs) | As applicable |
| Co-lending, DA and securitisation disclosures | As applicable |
| Board and committee packs | Audit, Risk, ALCO, IT Strategy and Customer Service committees |
| Statutory and tax | GST, TDS, Form 26AS reconciliation |

## M14. Compliance module (embedded) and LawDocsComply bridge

- Mode switch per tenant or group:

    - embedded compliance inside Finbyx;

    - LawDocsComply as the GRC system, with Finbyx pushing evidence and pulling obligations;

    - group-level LawDocsComply covering several Finbyx entities;

    - separately, a grievance-module host switch: Finbyx M15 or LawDocsComply, with Equator referral available from either.

- Regulatory register:

  - dated, versioned instrument records;

  - paragraph-level obligations;

  - applicability per entity (layer, asset size, products, deposit-taking status, customer interface);

  - responsible function;

  - system control;

  - evidence;

  - test case;

  - status;

  - unresolved questions.

- Start the register with the RBI 28 Nov 2025 consolidated Directions and the 31 Jul 2026 Supervision Directions, then keep it current through a regulatory change management workflow (impact assessment across products, configurations, templates, workflows and tests).

- Compliance calendar: returns, Board/committee reviews, policy reviews, audits, VAPT, DR drills, certifications.

- Automated control tests that run inside Finbyx and produce evidence. Examples:

  - KFS issued before execution;

  - no penal interest;

  - prepayment charges suppressed where barred;

  - document release within 30 days;

  - recovery calls within permitted hours;

  - CKYC uploads on time;

  - CIC files on time;

  - NPA tagging correct;

  - interest from disbursement date.

- Policy library with Board approval dates, and product-approval workflow (new-product evaluation by the Compliance Function under the RBI (NBFC – Compliance Function) Directions, 2026 [VERIFY]).

## M15. Customer service, grievance redressal and Equator

- Omnichannel complaints: branch, phone, email, web portal, Udofin/LSP API, social media, RBI CMS references.

- Complaint handling:

  - unique reference number;

  - acknowledgement;

  - classification (AI-assisted, human-confirmed);

  - routing to the Grievance Redressal Officer or Nodal Officer;

  - SLA clocks;

  - communication history;

  - attachments;

  - root-cause tagging.

- Internal Ombudsman (where applicable; HFCs excluded) under the RBI (NBFC – Internal Ombudsman) Directions, 2026 (14 Jan 2026): automatic escalation of wholly or partly rejected complaints to the IO within 20 days, and the final response within 30 days. The complaint system must be fully automated.

- Reserve Bank – Integrated Ombudsman Scheme, 2026 (RB-IOS 2026) (effective 1 Jul 2026, replacing the 2021 Scheme):

  - display the Principal Nodal Officer’s details;

  - give the borrower escalation information when no reply arrives within 30 days or they are dissatisfied;

  - track RBI Ombudsman references with response deadlines.

- Equator Resolution referral:

  - when a dispute remains unresolved and both parties consent, or when the contract provides for ODR/arbitration;

  - create the Equator case through the API with the agreed data set;

  - the borrower accesses mediation or arbitration through a secure link, with no separate app;

  - outcomes flow back to the loan and legal module.

- AI support assistant for staff and the optional borrower portal:

  - answers only from approved knowledge sources and the customer’s own data;

  - discloses that it is AI;

  - never invents regulatory rights;

  - never rejects complaints;

  - always offers a human.

- Feedback:

  - CSAT/NPS after service events and closure;

  - feedback analytics;

  - sales feedback within 30 days of sale under the RBC Second Amendment (para 101Y, effective 1 Jan 2027).

## M16. Document management system (DMS)

- Private, encrypted object storage with short-lived signed URLs.

- Document types and metadata; versions; hashes (SHA-256) for integrity; verification status; uploader; timestamps.

- Retention schedule by document class:

  - PMLA: 5 years after relationship end;

  - loan documents: Board policy;

  - legal hold.

- Access logging. Watermarking on view and download.

- OCR and AI classification with human verification.

- Signed documents (sanction letter, KFS, application form, CAM, guarantee agreement, loan agreement, KYC, mortgage and hypothecation documents) are viewable after eSign, together with their signing evidence.

- A document is never marked “signed” because a workflow stage was reached.

- Physical document custody register (file barcode, location, movement and retrieval requests).

## M17. Reports, MIS, analytics and dashboards

- Report catalogue (200+ standard reports over time). Each report has filters, saved views, scheduling, and export to Excel/CSV/PDF:

  - sourcing funnel and TAT;

  - sanction/disbursement registers;

  - portfolio cuts;

  - DPD/SMA/NPA movement;

  - collections efficiency;

  - roll rates;

  - legal status;

  - profitability by product, branch and DSA;

  - yield and cost of funds;

  - ECL/IRACP;

  - ALM;

  - concentration;

  - compliance status;

  - grievance analytics;

  - unit economics (cost per file for verification, bureau, eSign, messaging and cloud).

- Dashboards per workspace and for the Board. Self-service BI through an embedded semantic layer, with row-level tenant/branch security.

- Natural-language analytics copilot over governed, read-only data, which cites the query it ran.

## M18. Communications and marketing

- Template management: multilingual (English, Hindi and major regional languages), versioned, approval workflow, DLT template IDs.

- Channels: SMS, WhatsApp, email, push (borrower portal/app) and letters (print and dispatch with India Post tracking for legal notices).

- Campaigns: cross-sell, top-up, renewals.

- Consent, preference and DND management, honouring the RBI (NBFC – Responsible Business Conduct) Second Amendment Directions, 2026 (15 Jun 2026; Chapter IIIA on sales and marketing; effective 1 Jan 2027):

  - explicit consent with “No” as the default (para 101I);

  - ban on the listed dark patterns (para 101X, Annex III);

  - no compulsory bundling (para 101V);

  - marketing contact only 09:00–19:00 (para 101N(4));

  - consent records retained.

## M19. Administration, configuration and workflow

- Users and roles: RBAC plus ABAC (attribute-based: amount limits, branch scope, product scope); segregation-of-duties checks; maker-checker per permission.

- Access security: MFA; session policies; IP allow-lists; device binding for the field app; delegation and leave substitution; break-glass access with audit.

- Visual workflow designer for tenant workflows, within guard-rails, with versioned deployment.

- Ecosystem SSO (optional): one Infrabyx OIDC identity across Finbyx, Udofin portals, LawDocsComply and Equator for users who need several products. Authorisation stays per product.

- Configurable forms, fields, checklists, templates and notifications.

- Feature flags; integration credential vault (per tenant, encrypted, rotation reminders).

- Audit trail:

  - immutable, tamper-evident (hash-chained);

  - who, what, when, where, before/after values;

  - searchable by auditors;

  - in line with the audit-trail and logging requirements of the RBI (NBFC – Cybersecurity, Technology: Risk, Resilience and Assurance Framework) Directions, 2026 (31 Jul 2026) [VERIFY paras].

## M20. AI layer (governed)

Use AI for:

- document classification and extraction (with verification);

- application completeness checks;

- CAM narrative drafting;

- bank-statement and GST insight summaries;

- complaint classification and routing;

- staff copilot over policies and SOPs (RAG);

- collections QA and next-best-action;

- report drafting;

- natural-language MIS;

- anomaly detection in reconciliation;

- regulatory-change summarisation feeding M14.

AI must never:

- independently approve, reject or price a loan;

- execute financial transactions;

- alter contractual terms;

- bypass authorisation;

- reject a complaint;

- make binding legal decisions;

- send unapproved borrower communications.

All consequential actions pass deterministic rules, authorisation checks and human approval.

Governance aligned with the RBI FREE-AI framework (Aug 2025) and model-risk guidance:

- AI model inventory;

- prompt and output logging (PII-redacted);

- explainability records;

- bias testing for any credit-adjacent model;

- AI disclosure to customers;

- an India-region inference endpoint, for example AWS Bedrock in ap-south-1 using in-region models only (no cross-region inference profiles), or an approved provider with a data-processing agreement and India residency [VERIFY per provider].

MCP server (later phase): a read-only, tenant-scoped MCP server exposing loan-360, DPD and ledger queries to internal AI agents under RLS-scoped tokens.

## M21. Integration hub and public APIs

- An API gateway with an OpenAPI 3.1 catalogue.

- OAuth2 client credentials and mTLS for partners.

- Rate limits.

- Webhooks with signatures and retries.

- A developer sandbox per tenant.

- Event streaming (outbox → queue/stream).

- Bulk file interfaces (SFTP) for banks and CICs.

- An integration monitor with health, latency, error rates and per-call cost.

## M22. Field application

Evaluate Expo React Native vs a PWA. Recommend Expo if offline mode, camera, GPS and device binding are needed (they are).

Scope:

- assisted onboarding and KYC capture;

- document scan with edge detection and compression;

- FI/PD/valuation reports;

- collections;

- receipts;

- route plan;

- offline sync with conflict resolution.

Device controls:

- request only necessary permissions at the moment they are needed;

- no access to contacts, SMS or call logs;

- remote wipe of app data;

- distribution through managed Play Store/App Store or MDM, with a forced-update policy for incompatible versions.

## M23. Borrower self-service portal (optional per tenant)

A lean, mobile-first web portal for lenders that do not use Udofin:

- loan summary;

- schedule;

- payments;

- statements and certificates;

- service requests;

- complaints with escalation path;

- consent and privacy dashboard (view, withdraw, data-rights requests);

- a “books of account” view of the borrower’s payments and charges, for transparency.

# PART 8 — REGULATORY BASELINE (STARTING REGISTER — VERIFY BEFORE EACH MODULE)

## 8.1 Rules for handling regulation

Before implementing any regulated workflow:

- Research the current authoritative source: rbi.org.in, the official gazette, MeitY, UIDAI, NPCI, CERSAI and NeSL.

- Record in docs/compliance/requirements-to-controls.md:

  - instrument;

  - paragraph;

  - date;

  - applicability conditions;

  - responsible party (lender / LSP / Infrabyx / vendor);

  - system control;

  - evidence produced;

  - test case;

  - open questions.

- Keep confirmed legal requirements separate from interpretations, recommendations and assumptions. Never claim regulatory compliance merely because a feature exists.

- Never assume one obligation applies identically to every lender. Applicability depends on:

  - entity type (NBFC / HFC / UCB / SFB / commercial bank);

  - layer and asset size;

  - deposit-taking status;

  - customer interface;

  - product;

  - channel (digital or physical).

- On 28 November 2025, RBI repealed 9,445 circulars and issued 244 entity-wise Master Directions. On 31 July 2026 it issued 64 Department of Supervision Directions, repealing a further 628 circulars. Older circular references are legacy. Cite the new Directions, and keep the legacy reference only for traceability.

## 8.2 Starting register

All items need confirmation against the primary text.

| Area | Instrument (NBFC version; use the bank/UCB/HFC counterpart per tenant) | Software controls |
| --- | --- | --- |
| Scale-based regulation | RBI (NBFC – Registration, Exemptions and Framework for Scale Based Regulation) Directions, 2025, as amended 2026 (Upper Layer threshold of ₹1 lakh crore assets; Unregistered Type I NBFC category) | Entity profile drives applicability of every rule |
| Digital lending | RBI (NBFC – Credit Facilities) Directions, 2025 (RBI/DOR/2025-26/347), Chapter III (paras 6–30; DLG paras 19–29) | Direct disbursal and repayment (para 10); KFS; Board-set cooling-off of at least 1 day (para 11); DLA/LSP lists; consent; India-only storage; DLG ≤ 5% of amount disbursed out of the covered portfolio (para 24), invoked within 120 days overdue (para 27) |
| Gold and silver loans | Credit Facilities Directions, Ch IV (paras 31–50: LTV, caps, bullet loans); RBC Ch III.G (paras 42–75: release para 58, auction paras 60–66) | LTV slabs, quantity caps, valuation, auction, release |
| Loans against securities | Credit Facilities Directions, Chapter VIII (paras 104–106) | Loans against shares by NBFCs ≥ ₹100 crore: 50% LTV, 7-working-day cure, Group 1 where applicable, quarterly pledge reporting; no loans against own shares; IPO cap ₹1 crore |
| Interest, KFS, penal charges, prepayment, resets, document release, recovery agents | RBI (NBFC – Responsible Business Conduct) Directions, 2025 (paras 22–24, 29 + Annex I, 30, 31–32, 33–34, 35–41, 42–75 gold/silver, 81, 89–100, 103); RBC Second Amendment Directions, 2026 (15 Jun 2026; Chapter IIIA sales and marketing; effective 1 Jan 2027); RBC Third Amendment Directions, 2026 (6 Aug 2026; Section J, paras 100A–100AB replacing paras 89–100; effective 1 Jan 2027) | KFS/APR engine with validity period; penal-charge rules; prepayment-charge engine; reset options; release SLA and ₹5,000/day compensation; contact-policy guard-rails; call recording; agent certification |
| Interest computation; Core Financial Services Solution | RBI (NBFC – Miscellaneous) Supervisory Directions, 2026 (para 7; Chapter II) | Interest only from actual disbursement or cheque handover; no full-month interest for part months; no advance instalments with interest on the full amount (para 7). Design rules beyond para 7: no EMI on undisbursed amount; no undisclosed schedule change. CFSS: mandatory for UL and ML NBFCs with ≥ 10 fixed-point service delivery units. Finbyx must provide the CFSS features — digital customer interface, integrated functions, centralised database and accounting, regulatory MIS — and support quarterly progress reporting to the SSM |
| IRACP | RBI (NBFC – Income Recognition, Asset Classification and Provisioning) Directions, 2025 (paras 18–19 day-end tagging; 22–25 upgrade rules; 32 doubtful; 34–35 Ind AS / Impairment Reserve; 38 income; 48/55/58 standard-asset provisions) | COB classification engine; borrower-level NPA; provisioning engine |
| Stressed assets | RBI (NBFC – Resolution of Stressed Assets) Directions, 2025 | Restructuring flags, resolution plans, compromise settlements, technical write-off |
| Credit risk and concentration | RBI (NBFC – Credit Risk Management) and (Concentration Risk Management) Directions, 2025 | Limits, exposure aggregation, large exposures |
| KYC/AML | RBI (NBFC – Know Your Customer) Directions, 2025, as amended 29 Dec 2025; PMLA 2002 and PML Rules 2005 | CKYC, V-CIP, periodic updation, screening, FIU-IND, 5-year retention |
| Credit information | RBI (NBFC – Credit Information Reporting) Directions, 2025, as amended by RBI/DOR/2025-26/117 (4 Dec 2025; reference dates 9/16/23/month-end from 1 Jul 2026) | UCRF files, rejection rework, borrower intimation, correction/compensation clock |
| Co-lending and loan transfers | RBI (NBFC – Transfer and Distribution of Credit Risk) Directions, 2025 (Part B: Co-Lending Arrangements, originally issued 6 Aug 2025, effective 1 Jan 2026) | M11 co-lending engine |
| Securitisation | RBI (NBFC – Securitisation Transactions) Directions, 2025 | MHP/MRR, pools, servicing |
| Outsourcing | RBI (NBFC – Managing Risks in Outsourcing) Directions, 2025 | Outsourcing register, due diligence, contracts, audit rights |
| Capital, ALM | RBI (NBFC – Prudential Norms on Capital Adequacy) and (Asset Liability Management) Directions, 2025 | M12 |
| Wilful defaulters | RBI (NBFC – Treatment of Wilful Defaulters and Large Defaulters) Directions, 2025 | M9 workflow and reporting |
| Financial statements | RBI (NBFC – Financial Statements: Presentation and Disclosures) Directions, 2025 | M10 statements and disclosures |
| HFC | RBI (Housing Finance Companies) Directions, 2025, plus NHB requirements | HFC product rules and returns |
| Account Aggregator | RBI (NBFC – Account Aggregator) Directions, 2025; ReBIT specs v2.x | FIU integration |
| Cyber and IT | RBI (NBFC – Cybersecurity, Technology: Risk, Resilience and Assurance Framework) Directions, 2026 (31 Jul 2026; RBI/DoS/2026-27/461), which replace the 2023 IT Governance Master Direction [VERIFY repeal clause] | Applicability by chapter: Ch III for BL < ₹500 crore, Ch IV for BL ≥ ₹500 crore, Ch V for ML and above. Audit trails; MFA (para 115); for Ch V entities, VA 6-monthly and PT annually for critical systems (para 121) and half-yearly DR drills (para 129); incident reporting within 6 hours (paras 28/141); source-code escrow (para 105); IT Strategy Committee reporting |
| Fraud | RBI (NBFC – Fraud Risk Management) Directions, 2026 (31 Jul 2026; RBI/DoS/2026-27/463) | Applies to UL, ML, and BL ≥ ₹500 crore; EWS (UL/ML); show-cause ≥ 21 days and reasoned order; FMR within 14 days |
| Supervisory returns | RBI (NBFC – Supervisory Returns) Directions, 2026 (31 Jul 2026; RBI/DoS/2026-27/466; HFCs excluded) | M13 returns |
| Compliance function | RBI (NBFC – Compliance Function) Directions, 2026 (31 Jul 2026) | M14 product approval, CCO certification |
| Grievances | RBI (NBFC – Internal Ombudsman) Directions, 2026 (14 Jan 2026); Reserve Bank – Integrated Ombudsman Scheme, 2026 (RB-IOS 2026; effective 1 Jul 2026) | M15 |
| Bank ECL (bank tenants) | RBI (Commercial Banks – Asset Classification, Provisioning and Income Recognition) Directions, 2026 (effective 1 Apr 2027) | Bank ECL engine |
| Data protection | Digital Personal Data Protection Act, 2023 and DPDP Rules, 2025 (notified Nov 2025; Consent Manager provisions from Nov 2026; most obligations from May 2027) | Notice and itemised consent, withdrawal, consent-manager integration, breach intimation to the Board and affected principals without delay, then a detailed report to the Board within 72 hours, security safeguards, 1-year log retention, erasure when purpose ends unless law requires retention, data-principal rights within the prescribed time, retention-rules engine resolving conflicts with PMLA/RBI/CIC retention |
| Aadhaar | Aadhaar Act and Regulations; UIDAI Circular No. 14 of 2025 (Aadhaar Data Vault; supersedes Circular 8 of 2025) | Vault hosted on-premises, on GCC, or as ADV-as-a-service; FIPS 140-2 L3+ HSM; reference keys; masking |
| Electronic records | Information Technology Act, 2000 (s.3A eSign, Second Schedule; the First Schedule excludes negotiable instruments other than cheques (for example DP notes), powers of attorney, trusts, wills, and contracts for the sale or conveyance of immovable property); state stamp Acts (e-stamping through SHCIL); NeSL DDE and IU under IBC s.215 | Signing evidence; physical paths for excluded instruments; stamp-duty by state |
| Recovery law | SARFAESI Act 2002 and Security Interest (Enforcement) Rules 2002 (NBFC eligibility: assets ≥ ₹100 crore and debt ≥ ₹20 lakh); NI Act s.138; Arbitration and Conciliation Act 1996; IBC 2016; Legal Services Authorities Act (Lok Adalat) | M9 workflows |
| Accounting | Ind AS 109, 107, 115, 24 and others; Schedule III to the Companies Act, 2013 (Division III for Ind AS NBFCs; Division I otherwise); ICAI guidance | M10 |
| AI | RBI FREE-AI Framework (Aug 2025); draft Guidance on Model Risk Management (Jun 2026) | M20 governance |

# PART 9 — INTEGRATIONS (PROVIDER ADAPTERS)

## 9.1 Design rules

- Keep provider-specific operations behind domain interfaces, for example:

  - KycProvider, BureauProvider, AccountAggregatorFIU, BankStatementAnalyser;

  - ESignProvider, EStampProvider;

  - MandateProvider, PaymentGateway, PayoutProvider;

  - DepositoryPledgeProvider, MfLienProvider;

  - NotificationProvider, AccountingSink;

  - LspConnector, OdrProvider, GrcSink;

  - StorageProvider, LlmProvider.

- Do not try to make every infrastructure component interchangeable from day one.

- Build mock and sandbox adapters first. Clearly label mock/sandbox vs production in the UI, in logs and in config.

- For each adapter, document:

  - authentication;

  - request validation;

  - response mapping;

  - timeouts;

  - retries with idempotency;

  - duplicate handling;

  - error taxonomy;

  - reconciliation;

  - credential rotation;

  - cost per call (feeds the unit-economics reports).

- Do not assume every named provider offers an API or that access is automatically available. Verify current documentation, eligibility, commercial terms and authorisation requirements, and record them in docs/integrations/register.md.

- I (the project owner) will procure and connect live credentials. These include Surepass (already contacted, for PAN, Aadhaar OKYC, DigiLocker, CKYC, bank verification, multi-bureau, GST, MCA, Udyam, Vahan, face match, V-CIP, eSign/eStamp and other APIs), the bureaus, eSign/eStamp providers, NSDL/CDSL, payment gateways, sponsor banks and Tally/SAP. You build the adapters, contract tests and sandbox mocks.

## 9.2 Integration catalogue

| Category | Candidates to support (verify each) |
| --- | --- |
| KYC and identity | Surepass (primary), Signzy, IDfy, HyperVerge, Digio, Decentro; CKYCR (CERSAI / CKYCRR 2.0); DigiLocker; UIDAI OKYC; Protean (formerly NSDL e-Gov) / UTIITSL PAN; V-CIP |
| Credit bureaus | TransUnion CIBIL, Experian, Equifax, CRIF High Mark (pull APIs and UCRF submission) |
| Financial data | Account Aggregator through a TSP (Finvu, Setu, Perfios/Anumati, FinBox and others); bank-statement analysers (Perfios, FinBox, Scoreme); GSTN; ITR/AIS; EPFO; MCA; Udyam; ULI (RBIH Unified Lending Interface) where the tenant is onboarded |
| Collateral | NSDL and CDSL pledge/eLAS APIs; CAMS/KFintech/MF Central lien (verify current access terms); Vahan; CERSAI; state land records (through ULI or vendors); gold-rate feeds; valuer and legal-vendor portals |
| eSign and eStamp | Leegality, Digio, eMudhra, Protean eSign, Surepass; SHCIL e-stamping; NeSL DDE |
| Mandates and payments | NPCI eNACH through sponsor banks or aggregators (Razorpay, Cashfree, Digio, Decentro, PayU); UPI AutoPay; Bharat Connect (BBPS) through a BBPOU; virtual accounts (Razorpay Smart Collect, Cashfree, bank VANs); payouts (RazorpayX, Cashfree, bank corporate APIs); Stripe/PayPal adapters for cross-border/SaaS billing only |
| Communications | DLT-compliant SMS gateways; WhatsApp Business Cloud API; email (SES/SendGrid/Resend); push (FCM/APNs); IVR/dialer; India Post tracking |
| Accounting | TallyPrime (JSON/XML through a local connector); SAP S/4HANA, SAP B1; Zoho Books; generic CSV/Excel/XML |
| Legal | eCourts; Equator Resolution API; e-auction service providers |
| Ecosystem | Udofin (LSP connector), LawDocsComply (GRC sink), Equator (ODR), legacy LOS/LMS (migration) |

# PART 10 — TECHNOLOGY, ARCHITECTURE AND NON-FUNCTIONAL REQUIREMENTS

## 10.1 Recommended stack

Validate current versions in Phase 0. Propose changes through an ADR.

| Layer | Recommendation | Reason |
| --- | --- | --- |
| Monorepo | pnpm workspaces + Turborepo; TypeScript strict | Shared types, contracts and design system |
| Internal web app (all workspaces) | Next.js 16 (App Router) + React 19 + TypeScript; shadcn/ui + Tailwind with design tokens; TanStack Query; TanStack Table v9 or AG Grid Community (MIT) for data-dense grids. AG Grid Enterprise (paid: grouping, server-side row model, Excel export) only after a licence ADR | Complex workflows, large tables, theming |
| Backend | Node.js LTS + TypeScript; NestJS 11 modular monolith (or Fastify with explicit modules), with strict domain boundaries; OpenAPI 3.1 via Zod schemas | Business rules, integrations, controlled access |
| Database | PostgreSQL 16+ (Supabase now; Amazon RDS/Aurora PostgreSQL later); Drizzle ORM or Kysely for SQL control; versioned SQL migrations | Relational, transactional ledger; portable |
| Money and maths | NUMERIC columns; decimal.js (precision ≥ 40); property-based tests (fast-check) for schedule/allocation invariants | Paisa-exact accuracy |
| Workflow orchestration | Temporal (TypeScript SDK; Temporal Cloud has AWS Mumbai/Hyderabad regions, or self-host) for long-running sagas: origination, disbursement, mandate presentation and retries, legal timelines, COB orchestration. Encrypt workflow payloads with a client-side codec so no PII sits in Temporal history. pg-boss or Graphile Worker for simple jobs | Durable, retry-safe, auditable workflows |
| Rules / BRE | GoRules ZEN engine (JDM decision tables/graphs; MIT licence; Node bindings) with versioned rules stored in Postgres and the open-source JDM editor component for business users (the hosted GoRules BRMS is commercial) | Credit policy, pricing grids, deviations, eligibility |
| Events | Transactional outbox → queue/stream (start with Postgres-backed queue or Redis Streams; move to Amazon MSK/Redpanda + Debezium CDC on AWS) | Reliable integration events |
| Authentication | Supabase Auth now, behind an OIDC abstraction; Keycloak or Amazon Cognito later; SSO/SAML for bank tenants; MFA mandatory for staff | Portability |
| Authorisation | Server-side policy layer: RBAC + ABAC (Cedar or OpenFGA for hierarchy/amount limits) plus Postgres Row-Level Security as defence-in-depth for tenant/entity/branch isolation | Least privilege; Supabase must not be the only security boundary |
| Documents | S3-compatible private storage (Supabase Storage → Amazon S3) with SSE-KMS; docxtemplater/Handlebars templates → Gotenberg (HTML/DOCX → PDF) | Agreements, KFS, CAM, letters |
| Search | PostgreSQL FTS + pg_trgm first; OpenSearch later | Customer and loan search |
| Reporting/BI | Regulatory returns in code. Apache Superset (Apache-2.0; guest-token row-level security) for embedded MIS. Metabase only if its paid embedding/sandboxing tier is licensed. Cube semantic layer optional | Self-service MIS |
| Observability | OpenTelemetry → Grafana (Loki/Tempo/Mimir, self-hosted in India) or AWS-native; Sentry self-hosted, or SaaS with no PII (Sentry SaaS stores data in the US/EU); PII-scrubbing log processors; security audit events | Production support and traceability |
| Infrastructure | Docker. Development and staging (synthetic data only): Railway (no India region; nearest is Singapore) + Supabase. Any environment holding real borrower data: India-region hosting only — Supabase ap-south-1 with an India-region compute host, or directly AWS ap-south-1 (primary) and ap-south-2 (DR) on ECS/EKS — provisioned with OpenTofu/Terraform or AWS CDK. KMS/CloudHSM for signing and field-encryption keys. Aadhaar vault per UIDAI Circular 14 of 2025. Secrets Manager; WAF | Data localisation, scalable, portable |
| Testing | Vitest/Jest, Testcontainers (Postgres), Playwright (E2E), Pact (contract tests with Udofin/partners), k6 (load), OWASP ZAP and Semgrep/CodeQL (security), Fineract differential harness | Release gates |
| Field app | Expo React Native + TypeScript (offline-first, SQLite + sync) | Field ops |

## 10.2 Architecture principles

These are mandatory. Principles 1–17 are carried over from the Udofin prompt, and 18–30 are added for a core-lending system.

- Use a modular architecture with explicit domain boundaries. Start with a modular monolith, not microservices.

- Define an owner for every important data entity.

- Enforce tenant and legal-entity isolation in the API, the service layer and the database (RLS), and test it.

- Apply least-privilege access control.

- Validate all sensitive operations on trusted backend services. The browser and the mobile app never hold privileged keys.

- Use database transactions for operations that must be atomic.

- Make financial operations idempotent and safely retryable (idempotency keys stored and enforced).

- Keep traceable state transitions for leads, applications, loans, payments, mandates, collateral, collections, legal cases and complaints. Use explicit state machines with allowed transitions, failure states, retries and human overrides. For example, an application must not move to “disbursed” just because it was sanctioned.

- Record critical operations as immutable or tamper-evident (hash-chained) audit events.

- Keep configuration separate from code.

- Keep secrets outside source control.

- Keep database migrations versioned and reviewed for locking, data loss, backward compatibility and rollback/forward recovery.

- Use asynchronous processing for suitable long-running tasks.

- Implement structured logging, monitoring, error handling and alerting, with no Aadhaar, PAN, OTP, account numbers or sensitive personal data in logs.

- Document API contracts, data models and material architecture decisions (ADRs).

- Avoid unnecessary duplication between web, field-app and backend.

- Build reusable components only when their behaviour is clear.

- Single authoritative financial record. The loan ledger and the GL are the only sources of financial truth. Balances are derived, never edited.

- No hard deletes of financial or regulatory data. Use reversals, cancellations and legal-hold-aware retention.

- Business date ≠ system date. Every financial posting carries a value date, a business date and a system timestamp.

- Back-dated transactions replay deterministically from the affected date. Period locks block posting into closed periods, except through an authorised adjustment workflow.

- Duplicate prevention. Prevent duplicate disbursements, duplicate receipt allocation and duplicate mandate presentation (unique constraints + idempotency + reconciliation).

- Reconcile provider records against internal records. Never trust a successful API response alone.

- Regulation as configuration. Regulatory parameters (classification days, provision rates, contact hours, cooling-off, KFS rules, prepayment rules) live in versioned, effective-dated rule packs with platform guard-rails and tests.

- Explainability. Every credit decision, deviation approval, charge, waiver and classification stores the inputs, rule version and approver.

- Maker-checker on every configurable sensitive action.

- Data localisation. All production data, backups and logs stay in India. Every SaaS sub-processor must be confirmed India-resident in an ADR; otherwise, self-host it or send it no personal data. This covers Supabase, the compute host, Temporal Cloud, Sentry/Grafana, LLM endpoints, and email/SMS/WhatsApp vendors.

- Privacy by design. Consent lineage, purpose limitation, minimisation, masking in UI by role, and a retention engine.

- Scalability. Design for at least 100 lender tenants, 10 million+ loan accounts and tens of millions of ledger entries a month, with partitioned tables (by tenant and date), read replicas for reporting, and horizontally scalable COB workers.

- Portability. Containerised, environment-based config, storage and auth abstractions, IaC. Do not build an elaborate cloud-neutral platform before the product is validated.

## 10.3 Non-functional targets (initial — confirm in Phase 0)

| Area | Target |
| --- | --- |
| Availability (production) | 99.9% monthly for staff app and APIs; COB must not block branch operations |
| Latency | p95 < 300 ms for reads, < 800 ms for standard writes, excluding third-party calls |
| COB | 1 million active loans processed in < 60 minutes on reference infrastructure, with linear scale-out |
| RPO / RTO | Near-zero RPO for the ledger (synchronous replica / PITR); RTO ≤ 4 hours (tighten for Middle Layer+ per the Cyber Directions DR requirements [VERIFY]) |
| DR drills | Half-yearly for critical systems for Chapter V entities (Cyber Directions para 129); annual BCP test for Chapter IV; restore tests at least quarterly |
| Concurrency | 1 million+ borrower-portal users; 50,000 concurrent staff and field sessions across tenants (validate in Phase 0) |
| Security | OWASP ASVS Level 2 baseline; VAPT before go-live and per the regulatory cadence; incident reporting runbook supporting 6-hour regulatory reporting |
| Accessibility | WCAG 2.2 AA for portals |
| Localisation | English + Hindi at launch; framework for regional languages; INR formatting (lakh/crore), DD-MM-YYYY |

## 10.4 Security and cyber controls (map to the 2026 Cyber Directions)

- Encryption: TLS 1.2+ (prefer 1.3) in transit; AES-256 at rest; field-level encryption for PAN, Aadhaar reference, bank account and DOB; KMS envelope keys per tenant; HSM for vault and signing keys.

- Identity and access:

  - MFA for all staff and privileged users;

  - privileged access management;

  - session timeouts;

  - IP and device restrictions;

  - quarterly access reviews (system-generated);

  - joiner-mover-leaver automation.

- Application security:

  - input validation (Zod);

  - output encoding;

  - CSRF protection;

  - rate limiting;

  - signed short-lived document URLs;

  - IDOR/BOLA tests on every endpoint;

  - webhook signature verification and replay protection;

  - file-upload scanning (antivirus, type and size checks).

- Supply chain:

  - SBOM;

  - dependency scanning;

  - signed builds;

  - pinned versions;

  - secret scanning in CI;

  - vendor source-code escrow readiness, since lenders will ask for it under the Cyber Directions.

- Monitoring:

  - SIEM-ready security audit stream;

  - anomaly alerts (bulk export, off-hours privileged access, mass status changes);

  - an incident response runbook with severity matrix and regulatory/CERT-In reporting templates.

- Independent security review: in each phase, try to break your own implementation, not merely confirm that it works. Test:

  - cross-tenant and cross-entity access;

  - cross-branch access;

  - privilege escalation;

  - insecure document links;

  - IDOR;

  - replayed requests;

  - webhook forgery;

  - mass assignment;

  - unauthorised admin actions;

  - maker-checker bypass;

  - back-dated posting into closed periods.

## 10.5 UI/UX principles for internal teams

- Clean, professional, non-cluttered, data-dense without visual noise.

- Role-based workspaces with:

  - My Queue (SLA-sorted);

  - global search (customer, loan, PAN-masked, mobile, application ID);

  - a 360° customer/loan view with tabs;

  - keyboard shortcuts for power users;

  - bulk actions with maker-checker;

  - saved filters;

  - export controls by permission;

  - inline explanations of why data is requested;

  - clear error messages and recovery steps;

  - timeline views of every account.

- Theming and white-labelling through design tokens (colours, typography, spacing, radius, logo, density). I must be able to change the look without code changes.

- Maximum automation:

  - pre-fill from data pulls;

  - auto-generated documents;

  - auto-allocation;

  - auto-reconciliation;

  - auto-reminders;

  - auto-escalation;

  - straight-through processing where rules allow, with human review where rules or regulation require it.

- Consistent component library and Storybook. Every screen must have empty, loading, error and permission-denied states.

# PART 11 — WORKING METHOD, GIT DISCIPLINE AND DEFINITION OF DONE

## 11.1 For each module or sub-module

Work through these steps in order:

- Explain the business objective in plain English.

- Identify assumptions and ask only material unresolved questions.

- Research the relevant legal, provider and technical requirements, and update the regulatory register and integration register.

- Produce the functional specification and acceptance criteria (Given/When/Then), including negative cases. Save it to docs/specs/<module>.md.

- Describe the data model, APIs, events, permissions, state machine and workflows.

- Identify security, privacy, failure, performance and migration risks.

- Stop for my approval.

- Explain the logic in plain English, then implement only the approved scope, in small, reviewable commits.

- Write and run the tests that apply:

  - unit;

  - property-based (money);

  - integration;

  - contract;

  - E2E;

  - tenant-isolation;

  - security;

  - Fineract differential tests.

- Run linting, type checks, build checks, migration validation and security scans.

- Review the diff for unrelated changes, secrets, PII in logs and security defects.

- Update the docs: setup, configuration, migration, deployment and runbooks.

- Summarise:

  - what changed;

  - the actual test results;

  - known limitations;

  - mock vs live integrations;

  - next steps.

- Commit with a meaningful message on the feature branch, open a pull request, and merge only after my approval.

## 11.2 Financial integrity before financial features

Do not implement live financial operations until their transaction rules and acceptance tests are approved. This covers:

- schedules;

- allocation;

- accruals;

- reversals;

- reconciliation;

- accounting entries;

- classification;

- provisioning.

Maintain a golden test-case library, approved by me and our finance/compliance reviewers, of worked numerical examples (EMI, broken-period interest, prepayment, bounce, NPA upgrade, EIR, GST). Every release must pass it.

## 11.3 Git and environment rules

- First inspect the connected repository: current branch, existing files, Git status and available tooling.

- Do not overwrite existing work without understanding its purpose.

- Work on feature branches. Never push directly to main. Never deploy to production, rotate live credentials or modify production data without my explicit authorisation.

  - The original Udofin prompt asked for a direct commit to main in one place. For Finbyx we use pull requests only. Branch protection on main must be enabled.

- Never commit API keys, service-role secrets, private certificates, production credentials or real borrower data. Use .env.example files with placeholders. Keep local, test, staging and production configuration separate. Use synthetic test data only.

- If repository write access or commit capability is unavailable, provide the exact files and commands. Do not claim to have committed.

- Do not claim a test passed unless it was actually run and its output is available.

- Do not implement large unapproved features or silently expand scope. Do not create placeholder business logic that pretends to work. Mark mocks clearly.

## 11.4 Project documents to maintain

Keep these documents current:

- README.md

- CLAUDE.md (concise, stable; links to detail)

- docs/00-master-prompt.md

- docs/architecture/ (system context, C4 diagrams, module map, data ownership)

- docs/adr/

- docs/specs/

- docs/products/

- docs/data-model/ (ERD, migrations log)

- docs/api/ (OpenAPI, AsyncAPI)

- docs/integrations/register.md

- docs/compliance/requirements-to-controls.md and docs/compliance/regulatory-register.md (dated)

- docs/security/threat-model.md and docs/security/checklist.md

- docs/testing/strategy.md and docs/testing/golden-cases/

- docs/ops/ (deployment, rollback, DR, runbooks, SLOs)

- docs/legal/third-party-notices.md (including Apache Fineract attribution if any code is derived)

- docs/status/modules.md (module status and outstanding decisions)

- docs/economics/unit-costs.md

## 11.5 Definition of done

- A module is not complete just because its screen renders.

- It is complete only when all of the following are true:

  - its approved acceptance criteria are met;

  - the relevant tests (including negative and tenant-isolation tests) have passed and their output is recorded;

  - authorisation and maker-checker have been checked;

  - failures, retries and reconciliation are handled;

  - accounting entries balance and reconcile;

  - audit events are emitted;

  - documentation and registers are updated;

  - the change is reviewable.

- A mock or sandbox integration is always clearly distinguished from a production integration.

- Our goal is a secure, maintainable, configurable, regulator-ready and commercially viable lending platform, not the largest number of features or files.

## 11.6 Additional quality gates

These come from the Udofin prompt and are extended here:

- Independent security review each phase (see 10.4).

- Borrower consent and data lifecycle: record what was consented to, why, when, for which lender and purpose, and the exact wording shown. Handle withdrawal, retention, deletion, correction and access logging, with legally required exceptions.

- Disaster recovery: test restoration of the database, documents, queues/workflows, and post-outage reconciliation. A backup is not proven useful until a restore has been tested.

- Change and migration safety: no deployment may leave web, field app, workers and database on incompatible versions. Use expand-and-contract migrations.

- Regulatory change management: keep a dated register. When a rule changes, assess the affected products, configurations, disclosures, workflows, tests and evidence.

- Production monitoring: SLOs for availability, latency, integration failure rates, queue delays, COB duration, reconciliation breaks and recovery. Alerts carry no sensitive data.

- Commercial viability: track per-application costs (verification, bureau, AA, eSign/eStamp, messaging, cloud, support) and revenue per tenant. A technically working product may still be commercially unviable.

# PART 12 — PHASED ROADMAP WITH CLAUDE CODE INSTRUCTIONS

Build a common platform first, then launch a narrow MVP pilot before expanding:

- MVP product scope: an unsecured Personal Loan + an unsecured MSME Term Loan, branch-assisted, for a single NBFC pilot tenant.

  - Development and staging use synthetic data only.

  - The pilot goes live only on India-region hosting (Part 10.1).

- Next: LAP/Home (secured property), Vehicle, Gold, LAS and co-lending.

- Last: the specialist products (13–16), after feasibility approval.

How to run the phases:

- Each phase ends with a review gate.

- Copy one “Instruction to Claude” block into Claude Code when you start that phase. Do not paste several phases at once.

- Split large phases into sub-modules.

- Phase P (pilot go-live) comes before the expansion phases (17–20).

| Phase | Primary outcome | Depends on |
| --- | --- | --- |
| 0. Repository audit and architecture | Verified repo facts; audit of the current Finbyx product; competitor benchmark; architecture proposal; ADRs; Fineract adoption decision; regulatory register v1 | — |
| 1. Platform foundation | Monorepo, CI/CD, environments, auth abstraction, design system, observability | 0 |
| 2. Database, tenancy and security foundation | Tenant/entity/branch model, RBAC/ABAC, enforced RLS, audit events, maker-checker framework, isolation tests | 1 |
| 3. Masters, configuration and product factory | Org hierarchy, calendars, masters, product factory, charges, rule packs, workflow designer v1 | 2 |
| 3b. Communications foundation | M18 templates, DLT/WhatsApp/email channels, consent and preference store, contact-policy engine skeleton | 2 |
| 4. Ledger and accounting core | CoA, journal engine, posting rules (including Ind AS deferred-fee postings), period close, trial balance — before any loan money moves | 2 |
| 5. Schedule and allocation engine | Fineract-equivalent schedules and allocation strategies, replay, Fineract oracle fixtures, golden cases | 3, 4 |
| 6. Customer, KYC and consent | CIF, de-dupe, KYC adapters (mock → Surepass sandbox), consent ledger, AML screening | 2 |
| 7. Origination (LOS) | Leads, applications, bureau/AA, BRE, verifications, deviations/DoA, CAM, sanction, KFS | 3b, 5, 6 |
| 8. Documentation, eSign/eStamp, DMS, disbursement | Templates, signing evidence, physical-execution path, OTC/PDD, mandate registration, payout, loan booking | 7 |
| 8b. Field app foundation | Expo app shell, offline sync, device binding, assisted KYC/document capture | 2, 6 |
| 8c. Udofin / LSP inbound connector (minimal) | LSP contract v1, application intake, status callbacks, signing-evidence intake, disbursement and repayment events | 7, 8 |
| 9. Servicing (LMS) and COB | Accruals, EIR amortisation stub, repayments, prepayment/foreclosure, resets, restructuring, service requests, COB with classification | 5, 8 |
| 10. Payments and reconciliation | eNACH/UPI AutoPay presentation, bounces, virtual accounts, BBPS, payment-gateway links, three-way reconciliation | 9 |
| 11. Collections | Strategies, allocation, telecalling, field collections, agencies, contact-policy engine, call recording | 3b, 8b, 9, 10 |
| 12. Recovery and legal (unsecured) + Equator | Sec 138 / Sec 25 PSS Act, arbitration and mediation via Equator, Lok Adalat, IBC/NeSL, OTS, write-off, wilful defaulters | 11 |
| 13. Finance: Ind AS 109, IRACP, GST/TDS, borrowings, Tally/SAP | EIR, ECL, provisioning, tax, liabilities, accounting integrations, financial statements | 4, 9 |
| 14. Regulatory reporting, risk and compliance | CIC UCRF, CIMS returns, CRILC/FMR as applicable, FIU-IND, ALM, concentration, ICAAP mart, compliance module, LawDocsComply bridge | 9, 13 |
| 15. Grievance, borrower portal and feedback | Complaints, Internal Ombudsman, RB-IOS 2026, Equator referral (re-using the Phase 12 ODR adapter), borrower portal, feedback | 3b, 9, 12 |
| P. MVP hardening and pilot go-live | E2E, independent VAPT, COB load test, DR restore drill, India-region production cut-over for the two MVP products | 0–15 (Phase 14 only for the returns that apply to the pilot’s layer) |
| 16. Partner connectors, co-lending and DA | Full LSP framework, DLG ledger, co-lending/DA/securitisation engine, partner portals | 8c, 9, 10, 13, 14 |
| 17. Secured products expansion | LAP/Home, Vehicle, Gold, LAS/LAMF templates; collateral flows; SARFAESI; repossession and auction | P, 12 |
| 18. Analytics, AI layer and MCP | MIS catalogue, BI embedding, governed AI copilots, read-only MCP server | P |
| 19. Migration tooling | Legacy loan boarding and reconciliation sign-off | 9, 13 |
| 20. Scale hardening and AWS migration | Multi-tenant scale tests, AWS ap-south-1 / ap-south-2 migration, DR at scale, performance tuning | P, 16–19 |

### Phase 0 — Repository audit and architecture

Instruction to Claude: “Read docs/00-master-prompt.md in full (Parts 1–13, Appendices A–E and Sources). Inspect the connected repository, branch, files, Git status and tooling, and report them. Do not write application code and do not modify the repository yet. Produce:

- An audit of the current Finbyx product and website: features, data model, known defects and loopholes, and the customers or data that will need migration.

- The architecture proposal: system context, the modular-monolith module map with data ownership, and the tenancy and authorisation strategy (API + service + enforced RLS).

- The Apache Fineract adoption ADR, comparing headless Fineract, a TypeScript re-implementation, and a hybrid with Fineract as test oracle. Give a recommendation and the licence approach.

- Technology ADRs, after checking the current stable version and licence of each proposed tool. Include an India data-residency check for every hosting and SaaS sub-processor.

- The proposed repository structure, using Appendix C as the starting point.

- The initial entity model, using Appendix D.

- API boundaries and the outline of the Udofin/LSP integration contract.

- Regulatory register v1:

  - confirm that every instrument in Part 8.2 exists, with its title, number, date and current status;

  - list every [VERIFY] item in Parts 4–10, with the phase in which it will be verified in depth;

  - fully verify now only the items that Phases 1–5 depend on.

- The phased roadmap, with dependencies and acceptance criteria.

- The minimum security, testing and code-review gates.

- The list of business decisions you need from me (Appendix B).

- A competitor benchmark of Indian and global LOS/LMS/collections platforms (features, UX, pricing signals), with the gaps Finbyx should close.

Present all of this for my approval before modifying the repository.”

### Phase 1 — Platform foundation

Instruction to Claude: “On branch feat/platform-foundation, initialise the approved monorepo. Set up:

- pnpm + Turborepo, TypeScript strict, ESLint/Prettier;

- the apps/web (Next.js), apps/api (NestJS) and apps/worker skeletons;

- the packages/ for contracts, domain-kernel (money, dates, IDs), ui (design tokens + shadcn), config and testing;

- Docker Compose for local Postgres, Temporal and Gotenberg;

- GitHub Actions CI (lint, typecheck, test, build, secret scan, dependency scan);

- .env.example files;

- an OpenTelemetry baseline, with PII scrubbing and India-resident error tracking per the ADR;

- Storybook.

Implement the domain-kernel Money and Rate types on decimal.js (precision ≥ 40, explicit rounding policies), with property-based tests. Build no business features yet. Open a PR with the test output.”

### Phase 2 — Database, tenancy and security

Instruction to Claude: “Design and create the migrations for:

- tenants, legal_entities, branches (hierarchy), users, roles, permissions, role_permissions, user_scopes (entity/branch/product/amount limits);

- maker_checker_requests;

- audit_events (hash-chained);

- consent_records;

- idempotency_keys;

- outbox_events.

Implement:

- server-side authorisation (RBAC + ABAC);

- Postgres RLS on every tenant-scoped table, enforced:

  - the API connects as a non-owner role without BYPASSRLS;

  - every tenant table uses ALTER TABLE … FORCE ROW LEVEL SECURITY;

  - tenant, entity and branch context is set with SET LOCAL / set_config(…, true) inside every transaction, so it works with transaction pooling;

- the auth abstraction over Supabase Auth, with MFA for staff;

- the generic maker-checker framework.

Write tenant-isolation and privilege-escalation tests that try to read and write across tenants, entities and branches, and prove they fail. Include a test proving that a query run without tenant context returns zero rows. Report results.”

### Phase 3 — Masters, configuration and product factory

Instruction to Claude: “Build:

- org hierarchy, holiday calendars and business-date management;

- masters (pincode, IFSC, purpose and sector codes, reason codes, NACH return codes as configurable data);

- the product factory implementing every Fineract-equivalent parameter in Part 4.2A, with validation guard-rails from the regulatory rule packs (Part 10.2 #24);

- the charges engine with GST profiles, including the penal-charge GST flag;

- effective-dated versioning and maker-checker for all configuration.

Produce the product specification template docs/products/_template.md and the first two product specs (Personal Loan, MSME Term Loan) for my approval.”

### Phase 3b — Communications foundation

Instruction to Claude: “Build the M18 foundation:

- multilingual, versioned template management with approval workflow and DLT template IDs;

- SMS (DLT), WhatsApp Business Cloud API and email adapters (mock + sandbox);

- consent, preference and DND store;

- the effective-dated contact-policy engine, with separate recovery and sales/marketing windows (Part 7, M8 and M18).

Later phases (KFS delivery, reminders, default intimation, collections) must use this module, not their own messaging code.”

### Phase 4 — Ledger and accounting core

Instruction to Claude: “Before any loan money moves, build the double-entry ledger:

- chart of accounts with the NBFC Ind AS template;

- append-only journals with database-enforced balance;

- reversal-only corrections;

- value, business and system dates;

- period locks;

- materialised balances;

- trial balance;

- accounting rule mapping (Fineract mapping keys + India extensions);

- sub-ledger framework;

- reconciliation checks.

For Ind AS entities, the posting matrix must defer processing fees and directly attributable costs at disbursement (deferred-fee/cost accounts), so nothing has to be re-posted when EIR amortisation arrives. Write golden test cases for every posting rule, and property tests proving the ledger always balances. Show me the posting matrix for approval.”

### Phase 5 — Schedule and allocation engine

Instruction to Claude: “Implement the loan calculation engine as pure functions over an immutable loan event log. Cover:

- EMI and equal-principal;

- declining and flat;

- daily and period interest;

- day-count conventions;

- broken period;

- grace and moratorium;

- tranches;

- step-up/down and balloon;

- interest recalculation and all four prepayment outcomes;

- all allocation strategies, including the RBI-order rule set (Part 4.2B);

- back-dated replay with snapshots.

Run Fineract 1.15.0 (PostgreSQL 18, large runner) as a nightly or on-demand oracle job, not on every PR. Generate versioned golden fixtures (JSON) across a scenario matrix that uses the correct Fineract engine (CUMULATIVE or PROGRESSIVE) for each scenario. PR CI compares Finbyx output against these fixtures. Report paisa-level differences and classify each as a bug or an approved deviation.”

### Phase 6 — Customer, KYC and consent

Instruction to Claude: “Build:

- the CIF with relationships;

- de-dupe;

- risk categorisation;

- the consent ledger with exact notice versions;

- KYC flows (CKYC search/download/upload, OKYC/DigiLocker, PAN, V-CIP hooks, OVD capture);

- sanctions and PEP screening;

- the periodic-updation scheduler.

Adapters: mock first, then a Surepass sandbox adapter behind KycProvider. Never store the full Aadhaar number unless the vault design approved in Phase 0 meets UIDAI Circular No. 14 of 2025. Prefer OKYC/DigiLocker flows that avoid storage. Verify the current KYC Directions paragraphs and record them in the register.”

### Phase 7 — Origination (LOS)

Instruction to Claude: “Implement:

- leads, and DSA/connector management with payouts;

- dynamic application forms from product templates;

- bureau and AA adapters (mock + sandbox);

- the GoRules-based BRE with simulation;

- verification management (FI/PD/technical/legal/RCU) with vendor allocation;

- the deviation matrix and DoA routing;

- the CAM generator (template + AI-drafted narrative with citations, edited by a human, locked at sanction);

- sanction;

- the KFS/APR engine per RBC para 29 and Annex I, with the KFS validity period (≥ 3 working days, or ≥ 1 for tenor < 7 days). This is not a waiting period.

Model the application state machine explicitly. Include a full E2E test from lead to sanction for the two MVP products.”

### Phase 8 — Documentation, execution, DMS and disbursement

Instruction to Claude: “Build:

- document templates and generation (Gotenberg);

- eSign, eStamp and NeSL DDE adapters that store verifiable signing evidence;

- the physical-execution path for instruments the IT Act First Schedule excludes (DP notes and other negotiable instruments except cheques, powers of attorney, immovable-property conveyances);

- the DMS with hashes, versions, retention and access logs;

- OTC/PDD tracking;

- mandate registration (eNACH/UPI AutoPay);

- the disbursement memo with pre-disbursement checks;

- penny-drop and payout adapters with duplicate-payment prevention;

- atomic loan booking with opening entries, including Ind AS deferred fees.

Interest starts from the actual disbursement date. Include cooling-off handling for digital loans.”

### Phase 8b — Field app foundation

Instruction to Claude: “Scaffold apps/field (Expo React Native + TypeScript). Build:

- offline-first storage and sync with conflict resolution;

- device binding and remote wipe;

- just-in-time permissions (camera and location only when needed; never contacts, SMS or call logs);

- assisted KYC and document capture;

- FI/PD report capture.

Plan distribution through managed Play Store/App Store or MDM, with a forced-update policy for incompatible versions.”

### Phase 8c — Udofin / LSP inbound connector (minimal)

Instruction to Claude: “Implement LSP contract v1 per Part 5:

- OpenAPI/AsyncAPI;

- signed webhooks;

- idempotency;

- application intake with consent artefacts;

- status and decision callbacks;

- KFS and sanction publication;

- intake of signing evidence;

- disbursement and repayment events;

- daily reconciliation file.

Add Pact contract tests with Udofin. Prove that Finbyx keeps operating when Udofin is unavailable.”

### Phase 9 — Servicing (LMS) and COB

Instruction to Claude: “Build:

- the loan 360 view;

- daily accrual;

- an EIR amortisation stub driven by the Phase 4 rules;

- penal charges as charges;

- repayments with allocation;

- part-prepayment and foreclosure quotes with the prepayment-charge engine (RBC paras 33–34);

- floating-rate resets with borrower options;

- restructuring and rescheduling with classification impact;

- top-up and balance transfer;

- service requests and certificates;

- closure, NOC, and the document-release SLA with compensation;

- write-off.

Build the COB orchestrator using the two-pass design in Part 4.2E:

- per-loan pass A;

- a cross-loan barrier for borrower-level SMA/NPA classification and upgrade;

- per-loan pass B for income recognition and derecognition, EIR and provisioning.

Add catch-up, inline COB, partitioned workers and the EOD exceptions dashboard. Load-test COB at 1 million loans.”

### Phase 10 — Payments and reconciliation

Instruction to Claude: “Build:

- the mandate lifecycle;

- the presentation engine per sponsor bank, with cut-offs;

- re-presentation, and bounce processing with charges;

- UPI intent, QR and payment links;

- virtual accounts;

- the BBPS biller adapter;

- branch cash and cheque deposit tracking;

- three-way reconciliation with exception queues and suspense ageing.

A provider success response never finalises a payment without settlement confirmation. Add Stripe/PayPal adapters only for cross-border or SaaS billing, with an ADR.”

### Phase 11 — Collections

Instruction to Claude: “Verify the RBC Third Amendment Directions, 2026 text first. Then build:

- segmentation and bucket strategies triggered by COB DPD changes;

- rule-based allocation;

- the telecalling workspace with dispositions and PTP;

- field collections in the field app (offline, geo-tag, digital receipts, cash limits, same-day deposit);

- agency management with the IIBF certification register;

- the effective-dated contact-policy engine from Phase 3b (current RBC paras 89–100; paras 100A–100AB from 1 Jan 2027);

- mandatory call recording and retention (para 100P);

- pre-visit intimation (para 100L) and visit conditions (para 100Y(5));

- borrower default intimation before CIC reporting.”

### Phase 12 — Recovery and legal (unsecured) + Equator

Instruction to Claude: “Build:

- legal case management;

- the Sec 138 NI Act and Sec 25 PSS Act workflows, with statutory timelines and templates;

- arbitration and mediation referral to Equator through the ODR adapter, with outcomes flowing back;

- Lok Adalat;

- the IBC/NeSL IU filing workflow;

- the OTS/settlement calculator with approval matrix;

- the wilful-defaulter workflow;

- write-off and post-write-off recovery accounting.

SARFAESI, repossession and auction are built in Phase 17, with the secured products.”

### Phase 13 — Finance, Ind AS 109 and accounting integrations

Instruction to Claude: “Implement:

- EIR (IRR-based) and amortisation;

- ECL staging with a pluggable model and a default provision matrix;

- parallel IRACP provisioning by layer, with Impairment Reserve logic;

- GST invoicing and extracts (NBFCs are exempt from e-invoicing), and TDS;

- bank reconciliation;

- the borrowings/liabilities module;

- month-end close;

- financial statements per Schedule III (Division III for Ind AS, Division I otherwise) and the RBI disclosure Directions;

- TallyPrime (local connector, JSON), SAP and Zoho adapters, with reconciliation.

Our finance reviewer must approve the golden cases.”

### Phase 14 — Regulatory reporting, risk and compliance

Instruction to Claude: “Build:

- CIC UCRF generation on the current reference dates, with rejection handling;

- the CIMS/XBRL return framework with lineage and certification (start with the returns that apply to the pilot tenant’s layer);

- CRILC and FMR where applicable;

- FIU-IND reports;

- ALM and concentration reports;

- the ICAAP data mart;

- the model inventory;

- the embedded compliance module (register, controls testing, calendar, product approval);

- the LawDocsComply bridge, with the compliance-mode and grievance-host switches.

Verify every return specification against the RBI (NBFC – Supervisory Returns) Directions, 2026.”

### Phase 15 — Grievance, borrower portal and feedback

Instruction to Claude: “Build:

- the complaint management system, with automated Internal Ombudsman escalation where applicable, and RB-IOS 2026 support;

- Equator referral, re-using the Phase 12 ODR adapter;

- the AI support assistant, restricted to approved sources;

- the optional borrower self-service portal;

- feedback (CSAT/NPS, plus sales feedback within 30 days under RBC para 101Y).

Use the Phase 3b communications module for all messages.”

### Phase P — MVP hardening and pilot go-live

Instruction to Claude: “For the two MVP products and the pilot tenant, deliver:

- a full E2E regression;

- independent VAPT and closure of its findings;

- a COB load test;

- a DR restore drill with post-restore reconciliation;

- a data-residency check of every environment and sub-processor;

- a production runbook;

- a migration and cut-over plan;

- a controlled go-live checklist for my approval.

Do not deploy to production without my explicit authorisation.”

### Phase 16 — Partner connectors, co-lending and DA

Instruction to Claude: “Extend the Phase 8c connector into the full LSP/channel-partner framework (Part 5). Add:

- the DLG ledger (≤ 5% of the amount disbursed out of the covered portfolio, invoked within 120 days overdue);

- the collection-agent appointment model, kept separate from DLG;

- the CIMS DLA register;

- the co-lending engine (10% retention, 15-day booking, bank escrow, blended rate, next-working-day classification sync, each lender’s own CIC reporting);

- DA/securitisation pools;

- partner portals.”

### Phase 17 — Secured products expansion

Instruction to Claude: “For each secured product (LAP/Home, Vehicle, Gold, LAS/LAMF):

- produce the product spec and feasibility notes;

- implement the collateral workflows (M5), integrations and regulatory checks;

- build SARFAESI (with the NBFC eligibility gate), repossession and auction, including the gold auction rules in RBC paras 60–66.”

### Phase 18 — Analytics, AI layer and MCP

Instruction to Claude: “Build:

- the MIS catalogue;

- embedded BI with row-level security;

- governed AI copilots (M20), with an AI model inventory;

- the read-only, tenant-scoped MCP server.”

### Phase 19 — Migration tooling

Instruction to Claude: “Build the legacy loan-boarding toolkit, with history, opening balances, DPD reconstruction and reconciliation sign-off reports.”

### Phase 20 — Scale hardening and AWS migration

Instruction to Claude: “Run multi-tenant scale tests. Then:

- write and rehearse the AWS ap-south-1 / ap-south-2 migration runbook;

- run DR at scale;

- do performance tuning;

- repeat independent VAPT.

Present a controlled migration plan for my approval.”

# PART 13 — START NOW

I have connected my GitHub repository for Finbyx, and this file is committed at docs/00-master-prompt.md. Do not begin by implementing the complete lending system.

First, execute Phase 0 only:

- Read this whole file, including the appendices.

- Inspect the repository and report its current state: files, branch, tooling and constraints.

- Audit the current Finbyx product.

- Identify missing business decisions and the major architecture, regulatory, data-residency and financial-integrity risks.

- Propose, as ADRs:

  - the repository structure;

  - the tenancy and authorisation strategy;

  - the Fineract adoption approach;

  - the technology choices, with current versions.

- Prepare the initial entity model and the API/integration boundaries, including the outline of the Udofin contract.

- Prepare regulatory register v1, as described in the Phase 0 instruction, item 7.

- Prepare:

  - the phased roadmap, with dependencies and acceptance criteria;

  - the minimum security, testing and review gates;

  - the competitor benchmark.

- Present the proposed baseline and your questions for my approval before modifying the repository.

After approval:

- Create the feat/repo-baseline branch.

- Commit only CLAUDE.md (from Appendix A), the ADRs, docs/ and the registers. Application scaffolding belongs to Phase 1.

- Open a pull request.

Throughout development you may ask me as many questions as you need. I will act as project manager; you will architect and build Finbyx.

# APPENDIX A — CLAUDE.md SEED (keep concise and stable)

# Finbyx — Claude Code Project Instructions

## What this is
Finbyx: multi-tenant web LOS + LMS + accounting + collections/recovery + risk +
regulatory reporting + compliance for Indian regulated lenders (NBFC/HFC/UCB/banks).
Part of the Infrabyx ecosystem (Udofin LSP, LawDocsComply GRC, Equator ODR) — integrate
only via versioned contracts. Full brief: docs/00-master-prompt.md.

## Non-negotiables
- Feature branches + PRs only. Never push to main, deploy to prod, touch prod data or
  rotate live credentials without explicit owner approval.
- Spec → approval → code. Explain logic in plain English before code. Small commits.
- Never claim a test passed unless run; paste results. Mark mocks vs live clearly.
- No secrets, real borrower data, Aadhaar/PAN/OTP/account numbers in code, logs or fixtures.
- Money: NUMERIC in DB, decimal.js in TS, strings in APIs. Never floats.
- Ledger is append-only and always balanced; corrections by reversal only.
- Every financial write is idempotent; state machines govern all lifecycle changes.
- Tenant/entity/branch isolation enforced in API, services AND Postgres RLS — and tested.
- Regulatory parameters live in versioned rule packs with guard-rails; tenants cannot
  override regulatory safeguards.
- Before any regulated workflow: verify the current RBI/other source and update
  docs/compliance/requirements-to-controls.md. Distinguish law vs interpretation.
- AI never approves/rejects/prices loans, moves money, rejects complaints or alters terms.
- Data stays in India (prod data, backups, logs, SaaS sub-processors). Railway or any non-India host:
  synthetic data only.
- KFS validity is not a waiting period; COB never accrues income on an account turning NPA.

## Commands
(pnpm install / dev / test / lint / typecheck / db:migrate / db:test — fill in Phase 1)

## Where things live
docs/00-master-prompt.md (full brief), docs/architecture, docs/adr, docs/specs, docs/products,
docs/data-model, docs/api, docs/integrations, docs/compliance, docs/security,
docs/testing (golden-cases), docs/ops, docs/legal, docs/economics, docs/status.

## Definition of done
Acceptance criteria met; unit/integration/E2E/tenant-isolation/security tests run and
passed; ledger balances & reconciles; audit events emitted; docs and registers updated;
diff reviewed for secrets/PII/unrelated changes.

# APPENDIX B — BUSINESS DECISIONS THE PROJECT OWNER MUST TAKE

Claude Code should confirm these in Phase 0:

- First pilot tenant profile: entity type, layer, Ind AS or not, products, branch count, existing systems to migrate from.

- MVP product set and launch geography (state stamp duty and e-stamp coverage).

- Fineract approach: port vs headless engine vs hybrid oracle, after the ADR.

- Hosting and data: the India-region host for any environment holding real data (Railway has no India region); AWS timeline; dedicated-deployment offer for banks; Aadhaar vault route (ADV-as-a-service vs OKYC/DigiLocker only).

- Commercial model: per-loan, per-user, per-module or AUM-based pricing. This affects metering design.

- Vendor shortlist and contracts: Surepass scope; bureau memberships (the lender’s); eSign/eStamp; sponsor bank for NACH; payout bank; WhatsApp BSP; SMS DLT entity (the lender’s).

- Field app: Expo native vs PWA.

- Compliance mode default: embedded vs LawDocsComply.

- Borrower portal: included for non-Udofin lenders or not.

- Specialist products (13–16): who owns the feasibility notes, and the legal-review budget.

- Reviewers: finance reviewer (CA) for golden accounting cases; compliance reviewer for the regulatory register; independent VAPT firm (CERT-In empanelled).

- Data retention periods by document class (Board-policy inputs from pilot lenders).

# APPENDIX C — STARTING REPOSITORY STRUCTURE (to be refined in Phase 0)

finbyx/
├─ apps/
│  ├─ web/                 # Next.js internal workspaces + tenant admin + partner portals
│  ├─ borrower-portal/     # optional lean borrower portal (Next.js)
│  ├─ field/               # Expo React Native field app
│  ├─ api/                 # NestJS modular monolith (HTTP + webhooks)
│  └─ worker/              # Temporal workers, COB, schedulers, outbox relay
├─ modules/                # domain modules (each: domain/, application/, infra/, api/, tests/)
│  ├─ identity-access/  ├─ organisation/   ├─ configuration/  ├─ product-factory/
│  ├─ customer-kyc/     ├─ consent/        ├─ origination/    ├─ decisioning-bre/
│  ├─ verification/     ├─ collateral/     ├─ documents-dms/  ├─ loan-servicing/
│  ├─ schedule-engine/  ├─ cob/            ├─ payments/       ├─ mandates/
│  ├─ reconciliation/   ├─ collections/    ├─ recovery-legal/ ├─ ledger-gl/
│  ├─ indas-ecl-iracp/  ├─ tax-gst-tds/    ├─ treasury-borrowings/
│  ├─ colending-da/     ├─ risk/           ├─ regulatory-reporting/
│  ├─ compliance/       ├─ grievance/      ├─ communications/ ├─ partners-lsp/
│  ├─ analytics/        └─ ai-assist/
├─ packages/
│  ├─ contracts/  (OpenAPI, AsyncAPI, zod schemas, event catalogue)
│  ├─ domain-kernel/ (Money, Rate, BusinessDate, IDs, Result types)
│  ├─ adapters/  (kyc, bureau, aa, esign, estamp, nach, pg, payout, depository, tally, sap, odr, grc, llm …)
│  ├─ rule-packs/ (regulatory parameters, versioned)
│  ├─ ui/  (design tokens, components, Storybook)
│  ├─ config/  ├─ observability/  └─ testing/ (fixtures, synthetic data, fineract-oracle harness)
├─ db/
│  ├─ migrations/  ├─ rls-policies/  └─ seeds/ (synthetic only)
├─ infra/ (docker, compose, opentofu/terraform, railway, aws)
├─ docs/ (see Part 11.4)
└─ CLAUDE.md

# APPENDIX D — INITIAL ENTITY MODEL (starting list)

- Platform and organisation:

  - tenant, legal_entity, entity_regulatory_profile (type, layer, asset size, Ind AS flag);

  - branch/hierarchy_node, holiday_calendar, business_date;

  - user, role, permission, user_scope, maker_checker_request, audit_event, feature_flag, config_version.

- Parties: customer (individual/non-individual), customer_relationship, kyc_record, ckyc_record, consent_record, consent_artefact, screening_result, risk_category_history.

- Origination:

  - lead, dsa/connector, payout_rule, payout_statement;

  - application, applicant_role, data_pull (bureau/AA/GST/…), bre_decision (inputs, rule version, outputs);

  - deviation, approval (authority, limit used), verification_task/report, cam_version;

  - sanction, kfs_version, offer.

- Products and pricing: product, product_version, charge_definition, gst_profile, rule_pack_version, accounting_rule_map, benchmark_rate.

- Collateral: collateral, collateral_owner, valuation, charge_registration (CERSAI/RTO/depository), insurance_policy, custody_record, ltv_snapshot, release_record.

- Loans: loan_account, tranche, loan_event (immutable), schedule_version, installment, loan_balance_snapshot, classification_history, restructuring_record, mandate, presentation, payment, receipt_allocation, suspense_item.

- Collections and legal: strategy, allocation, contact_attempt (recording ref), ptp, field_visit, agency, agent (IIBF cert), legal_case, legal_event, repossession, auction, settlement.

- Accounting: gl_account, journal, posting, sub_ledger_account, period, reconciliation_run/break, gst_invoice, tds_entry, borrowing, borrowing_schedule, ecl_run, provision_run.

- Risk and compliance: exposure_snapshot, limit, ews_signal, fraud_case, model_inventory, regulatory_obligation, control, control_test, evidence, return_definition, return_run, cic_submission.

- Service: service_request, complaint, complaint_escalation, odr_referral, communication, template_version, feedback.

- Integration: integration_config, provider_call_log (redacted, with cost), webhook_delivery, outbox_event, idempotency_key, partner (LSP/co-lender/investor), dlg_arrangement, dlg_invocation, colending_split, pool.

# APPENDIX E — REVISION LOG (v1.0 → v1.1, 18 October 2026)

v1.1 corrects the errors found in an independent regulatory and technical review of v1.0. Claude Code must follow v1.1. The v1.0 statements listed below are withdrawn.

| # | Area | v1.0 statement (withdrawn) | v1.1 correction |
| --- | --- | --- | --- |
| 1 | Usage | Paste Parts 1–13; save the prompt after approval | Commit the whole file (including the appendices) as docs/00-master-prompt.md before Session 1. Phase 0 reads it from the repository |
| 2 | KFS | 3/1 working-day “consideration period before execution” | KFS validity period under RBC para 29(2): the lender is bound for ≥ 3 working days (≥ 1 if tenor < 7 days). It is not a waiting period |
| 3 | COB | Accruals before borrower-level NPA classification; interest recalculation after accruals | Two-pass COB with a cross-loan classification barrier. Income derecognition happens before accrual on accounts that turn NPA |
| 4 | Hosting | Railway “Mumbai region” | Railway has no India region: synthetic data only. Real data only on India-region hosts. All SaaS sub-processors must pass a residency check |
| 5 | Aadhaar vault | UIDAI Circular 8 of 2025 | UIDAI Circular No. 14 of 2025 (4 Nov 2025): on-premises, GCC or ADV-as-a-service only; FIPS 140-2 L3+ HSM |
| 6 | Recovery agents | “Recovery-agent amendment”; visits only after failed contact attempts; MFI window 09:00–18:00 shown as permanent | RBC Third Amendment Directions, 2026 (paras 100A–100AB, from 1 Jan 2027). Visit conditions per para 100Y(5). Call recording per para 100P. Effective-dated MFI window. Separate marketing window 09:00–19:00 (para 101N(4)) |
| 7 | Gold loans | Release and auction cited to Credit Facilities Ch IV; release cited to RBC 35–41 | LTV, caps and bullet loans: CF Ch IV. Release and auction: RBC Ch III.G (paras 58, 60–66) |
| 8 | Loans against securities | 50% LTV and Group 1 for all NBFC LAS (shares, bonds, MF) | Applies only to loans against shares by NBFCs with assets ≥ ₹100 crore (CF para 106), with conditions. Para 105 prohibits loans against own shares |
| 9 | CIC | Rework rejected data “within 7 days”; dates marked as unverified | Reference dates 9/16/23/month-end from 1 Jul 2026 (RBI/DOR/2025-26/117). Rejected data rectified by the next submission. ₹100/day compensation after 30 days |
| 10 | eSign | DP note listed as eSign-capable | DP notes (negotiable instruments) and powers of attorney go to the physical-execution path (IT Act First Schedule) |
| 11 | GST | Penal charges “CBIC circular Jan 2025 [VERIFY]”; e-invoicing unclear | No GST on penal charges: CBIC Circular 245/02/2025-GST, 28 Jan 2025. NBFCs are exempt from e-invoicing (Notification 13/2020-CT) |
| 12 | Fraud | “EWS/RFA” | NBFC Directions use EWS (UL/ML) and have no RFA. Applies to UL, ML and BL ≥ ₹500 crore. Show-cause ≥ 21 days. FMR within 14 days |
| 13 | CFSS | Not mentioned | Core Financial Services Solution mandate (Misc. Supervisory Directions 2026, Ch II) added as a product requirement |
| 14 | Revolving credit | Flagged for Product 12 only | The Aug 2026 draft affects Products 1, 3, 7 and 12. Build term-loan structures by default |
| 15 | Co-lending | “Interest split by hurdle rate”; escrow unspecified | Single blended (funding-share-weighted) rate. Escrow held with a bank |
| 16 | Prepayment | Para 34 only; layer rules unspecified | Paras 33–34, with rules for all NBFCs, the Upper Layer and the Middle Layer (₹50 lakh) |
| 17 | DLG | 5% “of covered portfolio”; paras unverified | ≤ 5% of the amount disbursed out of the portfolio (para 24). Invocation within 120 days (para 27). DLG term ≥ longest tenor |
| 18 | Fineract | Wrong strategy codes; rbi-india-strategy as universal default; all reschedule strategies on all engines; partially disbursed ≠ Active; technical write-off = Closed; “reset” delinquency action; schema-per-tenant | Codes corrected. RBI order also expressed as an advanced-allocation rule set. Engine constraints stated. Lifecycle corrected. Database-per-tenant. PostgreSQL 18 |
| 19 | Fineract oracle | Run in CI on every PR | Nightly or on-demand on a large runner. PR CI uses golden fixtures |
| 20 | Money precision | NUMERIC(9,6) rates; decimal.js defaults | Rates NUMERIC(12,8); APR/EIR NUMERIC(14,10); decimal.js precision ≥ 40 |
| 21 | RLS | RLS stated without enforcement details | Non-owner role, FORCE ROW LEVEL SECURITY, SET LOCAL context, zero-rows test |
| 22 | Roadmap | Pilot launch depended on all 20 phases; field app and communications had no phase; Udofin connector late; SARFAESI before secured products | Added Phases 3b, 8b, 8c and P (pilot go-live). SARFAESI, repossession and auction moved to Phase 17. Phases 17–20 split into separate instructions |
| 23 | Licences | AG Grid and Metabase embedding unqualified | AG Grid Community or TanStack by default; Superset for embedded MIS; open-source JDM editor (not the GoRules BRMS) |
| 24 | Coverage | No audit of the current Finbyx product; no competitor benchmark; grievance host switch missing; no SSO or app distribution | Added to Phase 0, M14, M19 and M22, with a concurrency target |
| 25 | Other | DPDP breach “Board within 72 hours”; Schedule III Div III only; Cyber VAPT/DR shown for all NBFCs; NSDL e-Gov naming | Intimation without delay, then the 72-hour report. Division I for non-Ind AS entities. Cyber obligations by chapter. Protean naming |

## SOURCES CONSULTED FOR THIS PROMPT (for Claude Code to re-verify)

- RBI:

  - Press release on the 244 consolidated Master Directions (28 Nov 2025): https://www.rbi.org.in/Scripts/BS_PressReleaseDisplay.aspx?prid=61705

  - Master Directions index: https://rbi.org.in/Scripts/BS_ViewMasDirections.aspx

  - NBFC Cybersecurity, Technology: Risk, Resilience and Assurance Framework Directions, 2026: https://rbi.org.in/scripts/NotificationUser.aspx?Mode=0&Id=13592

  - NBFC Miscellaneous Supervisory Directions, 2026: https://www.rbi.org.in/Scripts/BS_ViewMasDirections.aspx?id=13586

  - RBC Second Amendment Directions, 2026: https://www.rbi.org.in/Scripts/BS_CircularIndexDisplay.aspx?Id=13493

  - FREE-AI report: https://www.rbi.org.in/scripts/PublicationReportDetails.aspx?ID=1306

  - NBFC Credit Facilities Directions, 2025: https://rbi.org.in/Scripts/BS_ViewMasDirections.aspx?id=12957

  - NBFC Responsible Business Conduct Directions, 2025: https://rbi.org.in/Scripts/BS_ViewMasDirections.aspx?id=12942

  - Credit Information Reporting amendment (Dec 2025): https://www.rbi.org.in/Scripts/BS_CircularIndexDisplay.aspx?Id=13180

  - NBFC Fraud Risk Management Directions, 2026: https://www.rbi.org.in/Scripts/BS_ViewMasDirections.aspx?id=13590

  - NBFC Supervisory Returns Directions, 2026: https://www.rbi.org.in/Scripts/BS_ViewMasDirections.aspx?id=13587

  - 31 Jul 2026 Supervision Directions press release: https://rbi.org.in/Scripts/BS_PressReleaseDisplay.aspx?prid=63265

  - KYC amendment (29 Dec 2025): https://www.rbi.org.in/Scripts/BS_CircularIndexDisplay.aspx?Id=13236

- Other primary sources:

  - UIDAI Circular No. 14 of 2025 (Aadhaar Data Vault): https://www.uidai.gov.in/images/Circular-No.14_of-2025.pdf

  - CBIC Circular 245/02/2025-GST (penal charges): verify on cbic-gst.gov.in

  - Railway deployment regions: https://docs.railway.com/reference/deployment-regions

- Secondary reproductions and summaries (verify against RBI):

  - TaxGuru texts of the NBFC Credit Facilities, Responsible Business Conduct, IRACP and Credit Information Reporting Directions, 2025; the Internal Ombudsman Directions 2026; RB-IOS 2026; the commercial-bank ECL Directions 2026.

  - CAalley list of the 64 Supervision Directions (31 Jul 2026).

  - CARE Ratings note on the Co-Lending Directions 2025.

  - TaxGuru text of the RBC Third Amendment Directions, 2026 (recovery agents, 6 Aug 2026): https://taxguru.in/?p=1066749

- Apache Fineract:

  - Project site: https://fineract.apache.org/

  - Source: https://github.com/apache/fineract (1.15.0)

  - 1.15.0 release notes: https://cwiki.apache.org/confluence/display/FINERACT/1.15.0+-+Apache+Fineract

- Technology and integrations:

  - ReBIT AA specifications: https://api.rebit.org.in/spec/aa

  - NSDL APIs: https://nsdl.co.in/API-BP/api_brief.html

  - CDSL APIs: https://www.cdslindia.com/DP/APIs.html

  - TallyPrime JSON integration: https://help.tallysolutions.com/tally-prime-integration-using-json-1/

  - Surepass API catalogue: https://surepass.io/surepass-id-verification-apis/

  - Temporal regions: https://docs.temporal.io/cloud/regions

  - GoRules ZEN: https://docs.gorules.io/reference/nodejs

  - UIDAI Aadhaar Data Vault FAQs: https://www.uidai.gov.in/images/FAQs_Aadhaar_Data_Vault_03112025_v10.pdf

End of master prompt.